## Slide 1
Action on | Action | By
Richard, Steve, Ingrid | Talk to Steve about CERN agreement over shared submissions | 19/08/14
Craig, Marcel | Produce document showing tests, irradiations and schedule | ongoing
Renato | Check Purchase Order Arrangements with Tower-Jazz | ongoing
Alex | Check Purchase Order Arrangements with AMS | ongoing
Daniel | Check with ALICE concerning Tower submissions | Daniel
Daniel | Communication between Groups | Ongoing
Richard, Marcel | Invite I. Peric to introduce MAPSIBO board | Ongoing
Ivan Peric | Report on Price/Timescale for ordering additional chips from AMS | 19/08/2014
Action on | Action | By
Ivan Peric | Report on Price/Timescale for ordering additional chips from AMS | 05/08/2014
Renato | Fill in HR-CMOS part of the specification document | 02/09/2014
Renato et al | To look into adding test transistors and passives to TJ chip design | 02/09/2014
Alex, Vitaliy | Call a meeting about “architectural” submission | 26/08/2014
Jaya John | To send a link with Atlys board model number | 02/09/2014
Marcel (+?) | To finalize the Ivan’s chip distribution | 02/09/2014
Richard, Marcel, Vitaliy | To finalize the ITK meeting agenda | 26/08/2014
Continuing Actions from Previous Meetings
Actions from this Meeting