## Slide 1: WP-07 Frequency Tuner Non Conformities
presented by
A. Bosotti / Lutz Lilje
Notes: How to edit the title slide
Upper area: Title of your talk, max. 2 rows of the defined size (55 pt)
Lower area (subtitle): Conference/meeting/workshop, location, date, your name and affiliation, max. 4 rows of the defined size (32 pt)
Change the partner logos or add others in the last row.

## Slide 2: Non Conformities during Module Assembly and Testing
Currently no severe open issues!
Reception of tuner components at CEA
  Damages to motor packaging
    Re-test at company, o.k. now
  Helium tanks hole position not in spec (3 pieces)
  Initial cleaning at mechanical company (only initial series components)
    Improved cleaning at company
Assembly: Minor Problems need ongoing attention
  Tightening of all screws
    Occurred once, Repair at AMTF (2 weeks)
    Improved assembly instructions
  Piezo cabling
    Wrong polarity observed inside modules (XM9, XM10, XM13, XM14)
      Not understood, Repair during final test at CEA
      Use of automated test tool (INFN) improved: Documentation and Remote Assistance
  Motor cabling
    Soldering on connector needs attention
      Repair at AMTF of some flanges (XM2, XM4, XM14, XM18, XM19)
    Improved quality control