## Slide 1: Status of the XFEL.EU Undulator Systems
J. Pflüger, European XFEL
XFEL Collaboration Meeting 23.4.2015
Notes: How to edit the title slide
Upper area: Title of your talk, max. 2 rows of the defined size (55 pt)
Lower area (subtitle): Conference/meeting/workshop, location, date, your name and affiliation, max. 4 rows of the defined size (32 pt)

## Slide 2: Overview
Overview: XFEL.EU Undulator Systems & Controls
WP71 Hardware
  Undulator Segments
    Status of Production
    Representative Results
  Intersections
    Phase Shifters
    Quadrupole Movers + Control Racks
Tunnel Installation
  SASE1, (SASE2), SASE3
Outlook and Summary

## Slide 3
Undulator Systems

## Slide 4: European XFEL Overview
Aerial View
SC Accelerator
Dogleg
Switchyard
SASE 1
SASE 2
SASE 3
Dumps
Injector
Accelerator Layout
SASE 1- 3 : Undulator Systems
W. Decking
Undulator
Tunnels

## Slide 5
e -
e -
SASE2
SASE2 SASE1/3
Downstream View
Tunnel Installation of SASE2 Undulator System – Final WP71 Deliverables
e -
Intersection 1.1 m
Undulator Segment 5m
Undulator Cell 6.1m
W.Tscheu
Local Control Systems
 | SASE1/2 | SASE3
0 [mm] | 40 | 68
Operational Gap Range [mm] | 10-20 | 10-25
K-Range | 3.9–1.65 | 9.0-4
Radiation Wavelength Range [nm] |  | 
@ 17.5 GeV | 0.147-0.040 | 1.22-0.27
@ 14.0 GeV | 0.230-0.063 | 1.90-0.42
@ 8.5 GeV | 0.625-0.171 | 5.17-1.15
# of Segments | 35 | 21
System Length [m] | 213.5 | 128.1

## Slide 6
Undulator Segments

## Slide 7: Status of Production April 21, 2015
Status of Undulator Production January 31, 2015
Delivery Status:
  91 Support Systems
  91 Magnet structures
Assembled and prepared for Measurements: 91
Waiting for magnetic measurements: 3 Segments
Measured, tuned, ready for Installation: 88  Magnetic Length: 440m
Scheduled End of Production: 6 / 2015

## Slide 8: Production @ XFEL.EU in Building 36; Dec 2012
3 climatized Magnetic Labs
Incoming Magnetic Structures from VAC
Assembly Area for Magnetic Structures
New Undulator Segments
Segments waiting for Magnetic Measurements
Measured and tuned Segments
2nd Hall with 700m2 for storage
Steps @ XFEL.EU:
Mounting of magnetic structures
1st Commissioning
Magnetic Measurements & Tuning
Preparation for Installation
Schedule:
Total Time  2 Years (starting Oct/12)
3 Weeks/Segment !
 3 Magnetic Labs needed running in parallel
Scheduled End: Spring 2015

## Slide 9: Hall 36 as of Jan 28, 2015

## Slide 10: Results
Magnetic Measurements
U. Englisch, Y. Li, S.Utermann, F. Wolff-Fabris

## Slide 11: Criteria for Magnetic Fields
Transversal overlap between Laser Field and electron beam  Straight trajectory; 2 nd Field Integrals I2y ; I2x
Longitudinal overlap (Phasing between micro bunched electron beam and laser filed)  Phase Jitter (PJ)
XFEL Specs | U40 | U68
Operational Gap Range [mm] | 10-20 | 10-20
B0 @ 10mm Gap [T] | 1.14 | 1.66
K @ 10mm Gap | 3.9 | 9.3
RMS I2Y [Tmm2] | < 100 | < 210
RMS I2Z [Tmm2] | < 100 | < 100
Phase Jitter [°] | ≤ 8 | ≤ 8

## Slide 12: Pole Tuning : U40-X044-K004 @ Gap=14mm
Notes: Before you start editing the slides of your talk change to the Master Slide view: Menu button “View”, Master, Slide Master:
Edit the following 2 items in the 1st slide: 1) 1st row in the violet header: Delete the existent text and write the title of your talk into this text field 2) The 2 rows in the footer area: Delete the text and write the information regarding your talk (same as on the Title Slide) into this text field.
If you want to use more partner logos position them left beside the DESY logo in the footer area Close Master View

## Slide 13: U40-X044 / X004: Comparison of Gap dependent Results
 | Specs | Result
Operational Gap Range [mm] | 10-20 | ---
B0 @ 10mm Gap [T] | 1.14 | 1.13
K @ 10mm Gap | 4 | 3.9
RMS I2Y [Tmm2] | < 100 | < 50
RMS I2Z [Tmm2] | < 100 | < 40
Phase Jitter [°] | < 8 | < 7
Transverse Overlap
K-Parameter
Longitudinal Overlap / Phase Jitter
Notes: Before you start editing the slides of your talk change to the Master Slide view: Menu button “View”, Master, Slide Master:
Edit the following 2 items in the 1st slide: 1) 1st row in the violet header: Delete the existent text and write the title of your talk into this text field 2) The 2 rows in the footer area: Delete the text and write the information regarding your talk (same as on the Title Slide) into this text field.
If you want to use more partner logos position them left beside the DESY logo in the footer area Close Master View

## Slide 14: Pole Tuning: U68-X003-N001 @ Gap=16mm
Notes: Before you start editing the slides of your talk change to the Master Slide view: Menu button “View”, Master, Slide Master:
Edit the following 2 items in the 1st slide: 1) 1st row in the violet header: Delete the existent text and write the title of your talk into this text field 2) The 2 rows in the footer area: Delete the text and write the information regarding your talk (same as on the Title Slide) into this text field.
If you want to use more partner logos position them left beside the DESY logo in the footer area Close Master View

## Slide 15: U68-X003 / X004: Comparison of Gap dependent Results
 | Specs | Result
Operational Gap Range [mm] | 10-25 | ---
B0 @ 10mm Gap [T] | 1.69 | 1.66
K @ 10mm Gap | 10.5 | 9.3
RMS I2Y [Tmm2] | < 210 | < 90
RMS I2Z [Tmm2] | < 100 | < 70
Phase Jitter [°] | < 8 | < 8
Transverse Overlap
K-Parameter
Longitudinal Overlap / Phase Jitter

## Slide 16: Undulator Vacuum Chamber MEA Workshop 11.2.2015
The XFEL Undulator Vacuum Chamber
T. Wohlenberg, S. Lederer DESY MVS, WP19
M. Yakopov, S. Karabekyan, WP71
15.0
8.6
9.5
Cooling Water Channels
10.0
32.0
Al Extrusion
Wire for N=2 Coil
2 Parallel Wire Correctors
First Prototype Chamber in MEA Workshop

## Slide 17
Intersections
U. Englisch, Y. Li, S.Utermann, F. Wolff-Fabris

## Slide 18: Intersections
WP71
Quadrupole Movers
WP71
Phase Shifters
Re-entrant Cavity BPMs+ Electronics
WP17
WP71
Support Bases Adjustors Concrete Pillars
WP71
Air Coil Correctors
Beam Loss Monitors
WP17
WP19
Vacuum System
WP12
Quadrupoles
SASE2 Geometry
Status
WP71 Responsibility:
  Phase Shifters:
    IHEP all 31 finished
    Bruker / Kyma 60 partially finished 60 FAT ; 40 SAT
  Quadrupole Mover: finished 91 FAT + SAT
  Intersection Control Racks: finished 91 FAT+SAT
  Air Coils: 91 finished: FAT + SAT
  Concrete Pillars: 101 delivered; 60 installed
  Granite Bases: 101 waiting for installation
Vacuum system & related; WP19 in house
Cavity BPMs: WP17 in house
Loss Monitors: WP17: promised
Quadrupoles: WP19: All in house

## Slide 19: Intersections
WP71
Quadrupole Movers
WP71
Phase Shifters
Re-entrant Cavity BPMs+ Electronics
WP17
WP71
Support Bases Adjustors Concrete Pillars
WP71
Air Coil Correctors
Beam Loss Monitors
WP17
WP19
Vacuum System
WP12
Quadrupoles
SASE2 Geometry
Status
WP71 Responsibility:
  Phase Shifters:
    IHEP all 31 finished
    Bruker / Kyma 60 partially finished 60 FAT ; 40 SAT
  Quadrupole Mover: finished 91 FAT + SAT
  Intersection Control Racks: finished 91 FAT+SAT
  Air Coils: 91 finished: FAT + SAT
  Concrete Pillars: 101 delivered; 60 installed
  Granite Bases: 101 waiting for installation
Vacuum system & related; WP19 in house
Cavity BPMs: WP17 in house
Loss Monitors: WP17: promised
Quadrupoles: WP19: All in house

## Slide 20: The XFEL Phase Shifters
Period length: 55mm
Gap range: 10.5 to >100mm
Max. Phase Integral @ gap 10.5mm : 23400 T2mm3
1st Hor/Ver Field Integral Tolerance: ±0.004 Tmm
Dynamic Operation without retuning!
2nd Hor/Ver Field Integral Tolerance: ±67 Tmm2
Phase adjustment accuracy: ± 10° (5°)
Min. Gap precision for 5/10° at SASE1/2 ±15/30 µm
H. Lu, S. Sun, C. Wan, IHEP, Beijing
H. Lu, Y. Li, J. Pflueger, NIM A605 (2009),399

## Slide 21: 91 Phase Shifters
Spec Window
31 built by IHEP, Beijing, delivered in Specs
60 by Consortium Bruker/Kyma 50 delivered, in specs!
1st Field integral most challenging
All accepted, all in specs!
Horizontal 1st Field Integral
Vertical 1st Field Integral
Example: 1st Field Integrals of 31 IHEP Phase Shifters
Li, Pflueger, Phys Rev STAB 18, 030703 (2015)

## Slide 22: Quadupole Movers (QM), Intersection Control Racks (ICR)
Spanish IKC by CIEMAT
Status:
QMs :
91 Delivered and accepted
ICRs:
91 delivered and accepted
35 installed in XTD2
ICR ICR installed in XTD2/SASE1
QM

## Slide 23: Tunnel Installation
Tunnel Installation
U. Englisch, Y. Li, S.Utermann, F. Wolff-Fabris

## Slide 24: XFEL Undulator Systems in Tunnels XTD1, XTD2 and XTD4
Naked Undulator System
With Air Conditioning & Enclosures
SASE2 SASE1/3
Downstream View

## Slide 25: SASE1/XTD2 Installation Picture Gallery
Jan 2015
Nov 2014
Nov 2014
May2014
March 2014
Oct 2014
| Dry Air
5.2. 2015
April 2014

## Slide 26: SASE1 / XTD2 Installation Schedule updated 01.04.15
13.4. 15
30.12. 15
22 (15) Months
3.3. 14

## Slide 27: SASE3 / XTD4 5.2.15
Dec 2014
Jan 2015
2.2.2015

## Slide 28: SASE3 / XTD4 March 2015
12.4.16
22 (15) Months
12.6.14
12.2.15

## Slide 29: XTD1/SASE2 5.2.2015
Empty! Installation starts June 15

## Slide 30: SASE2 / XTD1 Installation Schedule updated 27.11.14
8.9.16
Installation starts May 15
1.6.15
15 Months (Original Plan)

## Slide 31: Next Activities
Continue Tunnel Installation as close to schedule as possible
Solution of problems
  Problem 1: about 60% of the Undulator Segments are stored in Windsbergring up to 2 ½ years with poor (no) temperature control
  Problem 2: limited accuracy of present Hall Probe measurements (K/K ≤ 8-9 x 10-4)
  Problem 3: Entrance/Exit Kicks as determined with Hall Probe measurements have limited accuracy.

## Slide 32
Comparison of Senis#151, #152 and #153 on U40-X057
Problems Nr. 1,2 : Better Hall-Sensors K-Gapdependence of U40-X057
151-152 K/K2.5x10-4
151-152 K/K2.5x10-4
151-153 K/K10-5
Message
Accuracy Limit: K/K2.5x10-4
Re-Measurement of all
91 Undulator Segments

## Slide 33
Undulator
Air coil
Moveable stages
Problem Nr. 3: Precision Measurement of Entrance and Exit Kick Errors by the Moving Wire Method
Frederik Wolf-Fabris :
1.) WP71/2014/21
2.) WPG3 Seminar 17.3.2015
All Segments to be re-measured

## Slide 34: Summary
Production of Undulator Segments approaches end
  Industrial / Mechanical Production is over
  Magnetic measurements & Tuning @XFEL.EU continue
  Magnetic Measurements & Tuning:
    87 Segments tuned to Specs  “Ready for Installation”
Intersections:
  Phase Shifter Production approaches end
  IHEP PS finished since Dec 2014, Bruker,Kyma follow in March
Tunnel installation: Slow but steady progress
Enough time for magnetic cross checking, remeasurement

## Slide 35: XFEL.EU Undulator Systems Group, WP71
WP71 Group Members; Status March, 2015, left to right: Suren Abeghyan, Martin Knoll, Uwe Englisch, Marc Viehweger, Bora Ketenoglu, Frederik Wolf-Fabris, Majid Bagha-Shanjani, Georg Deron, Karl-Heinz Berndgen, Mikhail Yakopov, Joachim Pflüger, Yuhui Li, Suren Karabekyan

## Slide 36
The End

## Slide 37: Production of Undulator Segments
The Focus is on Serial Production. R&D is long ago!!
Industrial Part
  Mechanical Support System including Local Motion Control System: 2 Suppliers
  Magnetic Structure
  Documentation in EDMS
XFEL.EU Part
  Integration: Mechanics & Magnetics @ XFEL.EU
  Commissioning @XFEL.EU
  Magnetic Measurement & Tuning
  Preparation for Installation
  Documentation in EDMS
90% Done
100% Done

## Slide 38: Standard Undulator Segment Support Structure
Special Attention: 1. Shear deformation and compressive deformation 2. Material pairing / Bimetallic bending 3. Four point support of girders 4. Four Motors, electronic gears 5. Forced girder guiding 6. Precision measurement of gap / Motor feedback to ±1µm, avoiding Abbé errors
Gap Measurement Accuracy ±1µm

## Slide 39: Magnetics I: Design
Standard Support System with Standard Interface
Different Magnet Structures may be adopted
Same Material for girder and Magnet support structure: AlMg
Structure is segmented into~ 0.9m long modules + End sections
Structure is clamped onto the interface

## Slide 40: Phase Shifters & Short Moving Wire
Parameters:
Length:  500mm
No of Strands: 50
Reproducibility:  0.3 Gcm
Absolute Accuracy:  1-2 Gcm
Zhiquiang Li, IHEP; Frederik Wolff-Fabris, WP71
Parallel Wire Movement
Anti-Parallel Wire Movement
L