## Slide 1: If not CP Violation, what? Disappointment, hope and action HERA-B, 10 years after
M. Medinnis
DESY
18 February, 2015

## Slide 2
(Slide by Thomas Lohse)

## Slide 3
Letter of
Intent
39 Signatures
9 Institutes
1992
The group crystallized around a core of several ARGUS
collaborators.

## Slide 4
May 1994
Proposal
98 Signatures
15 Institutes
(1 year later)

## Slide 5
Jan 1995
191 Signatures
29 Institutes
Final Approval
Feb 1995
Spokesperson: Andreas Schwarz
(9 mo.s later)
Design Report

## Slide 6
Planned completion date : early 1998
Speed was essential: heavy competition from e+e-

## Slide 7
Feb 1995: the Empty West Hall
Three years to fill it with HERA-B!

## Slide 8: …but something got in the way
The technical coordinator
and spokesperson seem to be showing signs of rapid aging(?)!
(Warning: the authenticity of this photo has been questioned.)

## Slide 9: OTR Saga I
First indication of aging in OTR
(M. Walter)
M. Walter, October ‘97
Later confirmed by tests of prototypes in the West Hall

## Slide 10: OTR Saga II
10 months after Mike’s talk:
Thorsten Oest, PRC July, ‘98
3 months later Bernhard Schmidt, OTR mtg, Nov ‘98
13 months later
B. Schmidt, PRC Dec ‘99

## Slide 11: Outer Tracker Saga III
Efficiency profile
Largest system of its kind ever built: 120k channels
Finally (2002), stable operation good efficiency: 94% -- 97%
Resolution achieved  300m.

## Slide 12: ITR Saga I

April ‘96
A little before start of OTR saga
B. Schmidt report, June ‘96

## Slide 13: ITR Saga II
Rainer Mankel, PRC, Feb ’99, after 4 months
Bernhard Schmidt, Oct. ’97, 16 months later
Thorsten Oest, PRC, Jul ’98, after 9 months
Minutes of PRC meeting, May 2000 (after 15 mo.s):

## Slide 14: ITR Saga III
Clearly demonstrates that GEM could be made to work in a tough hadronic environment (particularly MS01)
But > 50% of channels masked in some chambers
Not usable for trigger
Would need considerably more effort to understand efficiencies  more analysis effort

  ITR reco not turned on for MB analysis
  Was enabled for J/ runs (but little, if any, use)
Yuri Gorbunov, May, 2002

## Slide 15: Impending Doom: ICHEP 2000, Osaka
BELLE
BaBar
HERA-B

## Slide 16: Situation at end 1999 & 2000
Summary of my talk to ESC, Nov 2000
In early 2000, Andreas announced that he would not be available for re-election. A search committee was formed and you know the result.
PRC talk Nov. ‘99
B. Schmidt
End ‘99, we were still believers!
331 pages
Report for PRC/ESC:
i.e. CP violation in BJ/ Ks0
Detector & trigger status, run 2000 results, possible physics topics.

## Slide 17: The Extended Scientific Council takes action:
Recommendations:
In view of the strong collaborations at electron-positron colliders and the
Tevatron, as well as the strong commitments of DESY to other projects
with considerably greater potential, we recommend an orderly termination
of HERA-B in the near future.
October, 2000
Collaboration reaction: the detector is nearly complete and capable of useful measurements -- finish it up and take data for a limited period with limited goals. Simultaneously, decide on a possible further continuation
… negotiation with directorate…

## Slide 18: HERA-Beautiful, a few slides…

## Slide 19: Target System
A unique targeting scheme: - able to produce high interaction rates - allows precise primary vertex positions
- minimal disturbance to other experiments (usually)

## Slide 20
Vertex Detector System
The first planar vertex detector to operate in an experiment at a collider: stable operation, no beam interference, excellent resolution.

## Slide 21: RICH Detector
Deuterons!
First RICH to employ multi-anode phototube readout: expensive but well worth it. Very stable operation excellent performance. 33 photo- electrons for  = 1.

## Slide 22: DAQ & Online Trigger Farms
CERN Courier
240 nodes
200
nodes
The first large farm-based DAQ/Trigger system. Highly distributed DAQ, with thousand of communicating processes on thousands of compute nodes.

## Slide 23: 1st Level Trigger System
Production and commissioning was slower than anticipated. 1-track trigger only became available in April 2000.
Dead-time free tracking at 10 MHz, decision time < 13 sec

## Slide 24: Back to end-2000: Rebirth
Physics program for 2001/2002
The major concern: a deteriorating manpower situation!
Can data be taken?, analyzed?

## Slide 25: Taking data
The final logbook entry
Difficult running conditions after Lumi upgrade shutdown.
Long waits, low live-time.
Only 480 hours of DAQ uptime in 4 months
But still we accumulated two interesting samples:
200 million minimum bias events in 50 hours of run time
300,000 J/ events (10-15% of planned size) @ 1,000 J/ per hour
Nov 2002 – Mar 2003

## Slide 26: Party time

## Slide 27: 10 years (more or less) on…
We made a significant impact on detector technology
Produced 20 publications on various physics topics & several technical publications by the subgroups
Educated a remarkable number of students & fellows who have since built careers in HEP and related fields.
A perfect reason to celebrate!!!!
We didn’t accomplish what we had started out to do but still…