## Slide 1: LLRF module production for XFEL
2015 MSK collaboration workshop
Julien Branlard
LLRF module production for XFEL
ISE, Warsaw, 11.6.2015

## Slide 2: What deserves our attention (a.k.a. what keeps me up at night)
REFM
  REFM-OPT production (1st dummy) + tests
  REFM chassis mechanical design
  Bridge the installation gap
  Production strategy, quality control, installation
Support modules (TMCB/FRED)
  TMCB + backplane fully tested
  FRED production and compatibility
DCM:
  Finalizing product (temp. controller)
  Production strategy (ZE?)
  Test procedure + setup + report
PSM
  System integration
  Increase production rate
HOM and KLM
  Board development, production, testing
  DS800
  KLM-RTM
  HOM-RTM
MO
  1 channel generation
  Redundancy controller and switch
  Software
PZ16M
  Speed up development
  Test PEM
  Finalize test stand

## Slide 3: The RED list
+ MO
+ cables

## Slide 4: Injector Installation
Rack installation for 1.3 GHz in July
  DCM13 (2x)
  REFM-OPT (1x)
  REFM-INJ (1x)
  PZ16M (1x)
  M/S switch (2x)
Rack installation of 3.9 GHz in August/September
  DCM39 (1x)
  LOGM39 (2x)
  REFM39 (1x)
  VM39 (2x)
  DWC39 (6x)
PLAN B?

## Slide 5: Accelerated cryomodule production

## Slide 6: Typical XTL LLRF rack
19” modules
  1x DCM
  1x REFM
  1x LOGM (INJ, L1, L2 only)
  1x PSM
  1x PZ16M
MTCA system
  2x uPM
  CPU / MCH (MCH-RTM)
  1x x2timer / timer-RTM
  1x TCK7 / VM (CLK-FT)
  1x DAMC02(radmon) / MPS-RTM
  1x DS800 / HOM-RTM
  1x DS800 / KLM-RTM
  6x uADC / uDWC
  1x uLOG (L3 only)
x50

## Slide 7: XTL installation
DCM
  60x
  All produced before end of year, need first modules now (6)
  Daniel should be freed from DCM as soon as possible to support REFM
  Problem of immediate module availability (until mass production starts)
  Special case of DCM39 (2x)  dummy
  Order 10 DCMs from ZM to release time pressure
DS800 / KLM-RTM / HOM-RTM
   session tomorrow
uLOG / RFB / MCH-RTM
   this session