## Slide 1: Strip CMOS progress meeting, Introduction, 2015-06-08
General items:
Project review on July 10 (Friday)
Wafer r options for CHESS-2-AMS submission
Assuming >= 40 chips/wafer and 50% yield, 3 wafers would give 60 chips. Enough for testing?
=> Do we need to do wafer-probing?

## Slide 2
Review
Produce Document by 30th June
Intro
Purpose (based on layout doc)
Schedule 3 phases & mapping to phase-II programme
Devices produced & tested
Summary of radiation hardness measurements
Summary of efficiency information
Commentary on implications
Programme for phase-II
Summary Talks by 5th for circulation.
One talk?