## Slide 1: Status of test kit 4 August 2015
T. Huffman, J. J. John with help from many colleagues

## Slide 2
Status
Motherboard
Had review of schematics by e-mail with Todd and Jens – thank you for useful inputs.
Board in layout now - see schedule on next page.
Firmware: have assistance of a colleague in Oxford, to do in parallel.
PonN Daughterboard
Footprint now in final iterations.
Schematics later this week, then into layout.

## Slide 3
Schedule
Motherboard layout
M/b layout contingency
Submit m/b
M/b manufacturing (10 days)
M/b manufacturing (10 days)
PonN d/b schematics
PonN d/b layout
Receive m/bs
Motherboard firmware
Motherboard firmware
Motherboard firmware
Order m/b components this week
Receive m/b components
Set up pick and place,
Verify with dry run
Bake m/bs
+ compnts (24 hrs)
P&P
P&P
Connectors
Test and integrate firmware (~5 days)
Submit
PonN
d/b