## Slide 1: Exposures at the PS
The current plan and a call for some help

## Slide 2: Dates for PS exposure
PS exposure will be Nov. 4th, 5th, and 6th
  All three days are likely needed.
    27 GeV protons to between 1E+15 and 2E+15 n/cm2
Will be done Warm (no cold box yet)
5 AMS H35 CHESS1 devices will be exposed.
  Cut-out so ready for e-TCT measurements
Grounded, but un-powered
  But we should discuss this

## Slide 3: Method of loading
Platform from CERN
AMS CHESS1 Daughter cards

## Slide 4: What exists
The carrier/loading system
The cut AMS CHESS boards (all 5 are cut)
The AMS CHESS1 devices

## Slide 5: What is about to happen or is needed
Bond down 5 AMS CHESS1 devices
  Bonding diagrams done
  Bonding to happen soon
Characterise the devices
  Check gain and noise of as many device sizes as possible.
  Use new Motherboard
  E-TCT measurements if possible
    On amplified devices (two groups of amps in a position for this)
People to babysit detectors for run
  CERN safety training up through Supervised access online
  Personal dosimeter
  Controlled access training  Must be done at CERN!!!
  Request access to the control room using EDH!!!

## Slide 6: Expanded programme
HVStrip1 – expose 5-6 devices
  Do we have them?
  Mount downstream of AMS devices
  Characterization of channels
    Will need help on this.
    Gain and noise; charge injections and X-ray sources
    4 channels minimum
  Daughter cards need modifications
    To put chips in line with AMS chips for beam

## Slide 7: Modified HVStrip1 Daughter card
Ready to send out, go for 5 day turn around unless prohibitvely expensive Might do this in-Oxford if can be done quickly and reliably