WLCG Draft Service Plan

## Change Log

December 18 – Main LHCb goals added; ATLAS milestones completed / corrected from slides from Dario. ALICE milestones and goals taken from Harry’s wiki. (Data export rates have to be checked – they are not the pp rates from Megatable and look to me like Heavy Ion rates!)

December 15 – Currently unscheduled objectives (e.g. full ESD to BNL) added.

December 14 – Updated with information gleaned from slides presented at ATLAS Software & Computing week. Guestimates of full service availability added. LHCb plans expected during week of December 18.

| Month | Objective | VOs Involved | Sites Involved | Goals/Milestones |
| --- | --- | --- | --- | --- |
| January | Continue multi-VO T0-T1 transfer tests | ALICE, ATLAS, CMS | IN2P3, FZK, SARA | Understand in detail possible bottlenecks and couplings between VOs, maintenance and house-keeping operations etc. Stability of load generators and VO services etc. Focus on main (multi-VO, high data rate) dCache sites. |
| January | 75% 2007 challenge | ALICE | ALICE Tier1s | During first quarter build up to a data challenge of 75% of the last quarter (data taking) capacity using new site capacity as and when available. Require up to 2325 KSi2K cpu, 720 TB disk and 1500 TB tape over the 7 Tier-1. Export rate from CERN of 230 MB/s will be 38 MB/s to CNAF, 38 MB/s to IN2P3, 60 MB/s to FZK, 4 MB/s to RAL, 23 MB/s to NIKHEF, 38 MB/s to NDGF and 30 MB/s to USA. |
| January | Preparation for ATLAS Calibration Data Challenge | ATLAS | ASGC, BNL, CNAF, GridKa, IN2P3, RAL. (TRIUMF, SARA if ready for 3D). | Required DB services in full production for sub-system testing prior to official start of challenge (internal ATLAS Milestone). |
| January | Replicated R/O LFC for LHCb in full production. | LHCb | CNAF | read-only instance (with streaming from CERN) at one T1 centre (CNAF) |
| January | COOL/3D DB | LHCb | 3D Phase 1 sites | instance of read-only COOL DB (at least phase 1 sites) for January’07 tests |
| January 22 – 26 | WLCG Collaboration workshop | All | All | Understand and agree major goals for 2007, requirements on sites etc. |
| February | Perform multi-VO T0-T1 transfer tests to CASTOR sites | ALICE, ATLAS, CMS | CNAF, RAL, PIC, ASGC | Understand in detail possible bottlenecks and couplings between VOs, maintenance and house-keeping operations etc. Focus on CASTOR sites. |
| February | ATLAS Calibration Data Challenge (Phase 1?) | ATLAS | All (except FNAL) | Readiness for ATLAS Calibration Data Challenge ATLAS All except FNAL Production-level 3D DB services (ATLAS LCG 3D Milestone). |
| February | SRM v2.2 preparation | All | All | SRM v2.2 support in experiment s/w |
| March | Multi-VO T0-T1 transfer tests | All | All | Understand in detail possible bottlenecks and couplings between VOs, maintenance and house-keeping operations etc. Extend to all sites. |
| March | Detector calibration / alignment challenge | LHCb | All Tier1 sites | instance of read-only COOL DB |
| March | CMS MTCC3 | CMS |  |  |
| March | Data Distribution Tier0(Tier1(Tier2 | ATLAS | All | Nominal rate for at least one week. |
| March | 3D Databases | ATLAS | All | Available at all Tier1s |
| April | ATLAS FDR, CMS CSA07 | ATLAS, CMS | All | Services required for ATLAS FDR+CMS CSA07 in production ready for sub-system testing. |
| April | Analysis challenge | LHCb | All Tier1s | Analysis of production data |
| April |  |  | All | gLite 3.x / SL(C)4 production services. |
| April | ATLAS Calibration Data Challenge | ATLAS | FZK, ASGC, RAL, CNAF, IN2P3, BNL, TRIUMF, NDGF, PIC, SARA | Phase II |
| April 6 - 9 | Easter | All | All |  |
| May | Multi-VO transfers to sites using SRM v2.2? | ALICE, ATLAS, CMS | Split by SRM implementation? | Stability – aim to reproduce results of previous SRM v1.1 tests. |
| May | Tier0 tests phase II | ATLAS | CERN | See ATLAS milestone for details |
| June | ATLAS FDR – first “run” | ATLAS | All except FNAL |  |
| June | ATLAS reprocessing tests | ATLAS | All | Reprocessing tests completed at all Tier1s, including pre-staging raw data from tape |
| June | CMS CSA07 | CMS | All except BNL, TRIUMF |  |
| July | SRM v2.2 services | All | All | Full SRM v2.2 production services at all sites |
| July | 3D services | All | All | Full 3D production services at all sites |
| July | ATLAS FDR – second “run” | ATLAS | All except FNAL |  |
| July | ATLAS CDC | ATLAS | All | End of CDC: calib/align loop at required rate (1 day latency) |
| July | CMS CSA07 | CMS | All except BNL, TRIUMF |  |
| August | ATLAS FDR – third “run” | ATLAS | All except FNAL |  |
| September | ATLAS FDR – final “run” | ATLAS | All except FNAL |  |
| October | LHC operations testing |  |  |  |
| October | ATLAS FDR | ATLAS | All | Complete operation stable for >1 week |
| November | Full LHC machine checkout |  |  |  |
| November | Data taking | ALICE |  | For data taking require 3100 KSi2K cpu, 960 TB disk and 2000 TB tape over the 7 Tier-1. Export rate from CERN of 305 MB/s will be 50 MB/s to CNAF, 50 MB/s to IN2P3, 80 MB/s to FZK, 5 MB/s to RAL, 30 MB/s to NIKHEF, 50 MB/s to NDGF and 40 MB/s to USA. |
| December | Beam commissioning & Engineering run |  |  |  |

| Month | Objective | VOs Involved | Sites Involved | Goals/Milestones |
| --- | --- | --- | --- | --- |
| TBD | Full data rate to BNL | ATLAS | BNL | 355MB/s sustained to BNL corresponding to full ESD. |

## Appendix – Service Metrics

| Item | Goal | Threshold | Result |
| --- | --- | --- | --- |
| # Tier1 | 7 | 5 | 7 |
| # Tier2 | 20 | 15 | 24 |
| Weeks of sustained rate | 4 | 2 | 4 |
| Tier0 efficiency | 80 % | 30 % | 100 % |
| Running jobs per day (2h) Tier1+Tier2 | 50k | 30k | 50k |
| Grid job efficiency | 90 % | 75 % | 95 % |
| Data serving (storage to CPU) | 1 MB/s/slot | 300 MB/s (T1) 100 MB/s (T2) | OK |
| Data transfer Tier0-all Tier1 (tape) | 150 MB/s | 75 MB/s | 550 MB/s |
| Data transfer Tier1 - Tier2 | 20 MB/s | 5 MB/s | OK |

Table 1 - CMS CSA06 Success Metrics