## Slide 1: SASE1 mirror chambers
All three chambers under vacuum
All motors and encoders wired to Beckhoff crates
  Problem with one encoder was fixed last week
Local test with AE done
Waiting for CAS
SASE1 PBLMs
All motors and encoders wired to Beckhoff crates
Cabling of CCD camera on-going
  Power
  Trigger
  Signal
Local test (motors and enc.) with AE scheduled for today
  Some problems with ELMO motor controller

## Slide 2: Equipment Protection System
Beckhoff loop not closed jet
Fast valves
  XTD9: Cable for MPS pulled, rack 1.11 -> 1.14 cabling next week
  XTD2: need to agree with DESY which µTCA crate to use
High priority temperature sensors
  Defined by Harald
  Cables are pulled
  Connected to Beckhoff EPS crates
  Ready for local test by AE
Interface EPS – MPS (rack 1.14)
  Installation of signal converters has started