## Slide 1: Progress and next steps 13 April 2017 this version is the minutes of the meeting
J. J. John on behalf of the team

## Slide 2
Agenda
Discuss progress and steps for next week:
  ABCN’ emulator
  firmware - SACI
  readout software
  CHESS-2-to-FMC adaptor board
  CHESS-2 digital hardware
  CHESS-2 mini-module
  ABCStar/HCCStar news
  TWiki page for CHESS and its test hardware: https://twiki.cern.ch/twiki/bin/view/Atlas/CHESSStripTestChip

## Slide 3
ABCN’ firmware status
  Atlys firmware / CHESS-2 analogue test status:
  Bojan and Igor at Ljubljana found a response to top laser injection for some pixels of the 512-pixel test array, though lower than usual sensors. Working to understand more.
CHESS-2-to-FMC adaptor board
Tested DAC lines so far, transposed as expected.
Before connecting the daughterboard, need to verify the correct values to use for: ASIC Pinout names in bold:
  DACs: RP (pin 163/DAC_REFp), RN (pin 164/DAC_REFn ), LVDS_TX_Current_Vctrl (pin 136/LVDS_VCOM), LVDSBIASTX (pin 174)
  Digital signals: BIT_SEL (pin 178), DACEnB (pin 156), AcModeEn (pin 175), LVDS_TX_CurrentBit (pin 179)
Wojtek will check with Pietro at SLAC.

## Slide 4
CHESS-2 digital hardware
  No news this week.
ABCStar/HCCStar news
  No news this week.