## Slide 1: Progress on Imagers in SASE1
Andreas Koch
WP74
24.2.2017

## Slide 2: Status installation of Imagers SASE1
This week:
  First Karabo test of IMGPII45 in XTD2 !
  Installation of cabling of timing signal, finished.
  FAT approved of 2x Exit Slit imagers for XTD10, manufactured by IRELEC.
Next week:
  Karabo tests XTD2.