## Slide 1: Retrospective: SPIRES to INSPIRE transition
Building on past experience

## Slide 2: Beta Site: User Testing and Feedback
Pros:
Cons:
Beta-site actively promoted for over a year
Encouraged user feedback and suggestions
Gradually attracted increasing fraction of SPIRES traffic
No specific and focussed user testing of individual features
No systematic testing of all components
Likely strong selection bias in the user group providing feedback

## Slide 3: Impact on End-Users
Citations
Search
Users are very sensitive to citation counts
Differences in counts from SPIRES and INSPIRE
Fluctuations due to deficiencies in the new citation tools
SPIRES search implementation incomplete
Many quirks and obscure bugs
UI provides little or no guidance in case of error

## Slide 4: Frontend vs. Backend
Initial focus on (re-)implementing user facing side of SPIRES in invenio and provide new and improved functionality to end-users.
As a result the curation workflow and backend tools had not received the attention they deserved. Processing continued to performed on the SPIRES system for an extended time.
Curators were frustrated with the lacking functionality and slowness of tools and the delays between edits/updates and them becoming visible

## Slide 5: Operational Challenges
Vastly underestimated operational challenges of full production workload
Computing infrastructure (same as for beta site) was barely able to cope
Upgraded systems eventually became operational 18 months later
Insufficient monitoring and automation
Stability issues
Scaling less than straightforward

## Slide 6: Inherent limitations of Invenio1
Effort required to stabilize and streamline operations delayed further improvements, diverted resources from work on backend tools for over a year
Many Bottlenecks
Fundamentally batch oriented
Limited concurrency in bibsched
Substantial delays (minutes to hours) for changes to take effect
Index updates slow and costly
Bibrank (citation processing) updates prohibitively slow (days)

## Slide 7
also, from a developer perspective the Invenio 1 framework
difficult to work with monolithic system
many inherent limitations
predates many modern technologies
This became increasingly apparent as INSPIRE was pushing the boundaries of innovation.

## Slide 8: The path to Invenio 3
Very clear plan for rollout
Very experienced team
Backend first
Focussed and systematic user testing
Scalable computing infrastructure
Microservices framework
Near real time index updates
Improved and well structured development practices
Enforcement of meaningful testing and test coverage