## Slide 1: Progress on Imagers in SASE1
Andreas Koch
WP74
10.3.2017

## Slide 2: Status installation of Imagers SASE1
Last 2 weeks:
  XTD2: Karabo tests on IMGPII45.
    Issues with homing routine and end switches.
  XTD10: imagers installed 6 (of 11), SAT for Exit Slit imager.
Next week:
  Cont. Karabo tests XTD2.