## Slide 1
B2GM Closeout
(February 9, 2018 at KEK)
T. Browder (University of Hawai’i)
VXD Cable Installation in the hole
SVD Ladder Mount Team
Notes: I will be brief since we are all tired and have more meetings ahead.

## Slide 2
Belle II Multi-Media
Time lapse movie of SVD half shell ladder mount.
Many crises and difficulties were overcome. Looking forward to the next and final half-shell of the SVD. (expected in April).
Looking forward to
PXD integration and testing.
CAD rendering

## Slide 3
Gretchen =
Belle II Virtual Reality Cave
One step further starting from Virginia Tech’s Belle II Virtual Reality (VR) system.
Michael Bender et al.
Notes: More multi-media

## Slide 4
The reality, Feb 8, 2018
Notes: Photo credit: I. Adachi

## Slide 5
*The first “Global” Cosmic ray running for the outer detector took place during two periods in July and August 2017. More cosmic data without a B field was taken in November. Some very promising results (CDC, ECL) but still major readout integration problems in TOP, KLM etc.
Endcap detectors integrated (ARICH, FWD ECL) [but ARICH cooling is insufficient]
Superconducting final focus fully integrated !
DAQ stress tests at 30kHz almost completed
GRID computing/software stress-tested. Two “dress rehearsals”. “1st Data challenge” coming soon.
About to start Phase II and first collisionsa major transition for the experiment
Completion of SVD and PXD production in late spring 2018
The Big Picture
Notes: What is the big picture ? So much is going on. Some unexpected problems but amazing progress.

## Slide 6: Tentative schedule (Feb. 2018 version)
・・・
2016
JFY2016
2017
2018
2019
JFY2017
JFY2018
JFY2019
Japan FY
Calendar year
Summer shutdown
(power saving)
Summer shutdown
(power saving)
Summer shutdown
(power saving)
Phase 1
Phase 2
Phase 3
MR renovation for phase 2, including
installation of QCS and Belle II
w/o QCS
w/o Belle II
w/ QCS
w/ Belle II (no VXD)
w/ full Belle II
DR commissioning
DR installation & startup
MR startup
VXD installation
HER start
LER start
Plan as of Feb 2017 (Old)
Phase 1
Phase 3
MR renovation for phase 2, including
installation of QCS and Belle II
w/o QCS
w/o Belle II
w/ QCS
w/ Belle II (no VXD)
w/ full Belle II
DR commissioning
DR installation & startup
MR startup
VXD installation
HER start
LER start
Updated plan (Feb 2018)
Phase 2
現在
2018. 1. 31
DR beam commissioning starts this week
Phase-3 will start in Feb. 2019
Notes: Please examine the lower half of the slide

## Slide 7
Near-term milestones for Phase 2 Operations
~February 1st -present:
DAQ stress tests and DAQ integration without a magnet field.
(Detector experts are available and working)
Feb 14: Cosmic ray running with the 1.5 T magnetic field (full Belle II shift coverage. Will have the B field on during night and owl shifts. During the day, the B field will be off.
Last chance to fix readout integration and DAQ problems.)
March 6: HER beam turns on (full Belle II shift coverage and BEAST, BCG shift coverage).
Belle II may be turned off initially, BEAST will always be on.

## Slide 8
First meeting of the BCG (Belle II Commissioning Group, 32 members)
Very lively exchanges. Get ready SuperKEKB !
Notes: Very lively

## Slide 9
Transitions
Tsukuba B3 is no longer place for quiet reflection and meditation.
Yikes. The temperature is now 300 C !
Photo:
G. Casarosa
Notes: Thermal regulation problem.

## Slide 10
Sign up for experimental shifts !!!
https://confluence.desy.de/display/BI/Belle+II+Control+Room+Shifts
The URL link is at
Simplified non-expert panel.
(to be released soon).

## Slide 11
Thanks to Longke Li
Main Belle II web page
Some details of the shift policy still need refinement e.g. division in shift blocks, shift manager etc

## Slide 13
Two new issues for 2018
There will soon be physics performance plots and perhaps even physics results or plots. (Finally !)
Can we continue to have open B2GMs ? At a minimum, the physics section should be closed to those who are not members of the collaboration.
For 2018 summer conferences such as FPCP2018 or ICHEP2018, the performance plots should be shown, checked and “blessed” at the June B2GM.
Plots improved after the B2GM should be checked in consultation with the physics coordinator.

## Slide 14
Good secretarial support from the KEK Laboratory for the B2GM
We thank Higuchi-san, Motohashi-san, (Belle II secretaries);
Arimoto-san, Sakimoto-san(International Office).
Registration (with help from students)
Coffee Breaks
Special Snacks
Cleanup every morning !
Party preparation
(this time help on the clean-up from ~20 graduate students; reduced fee).
Professor Shoji Uno, venue manager and security guard;
and microphone handlers….Uno is a new IPNS deputy director
No luminosity records….yet !
Wait until late spring or summer 2018.
Record Attendance: 260 registered participants at this B2GM.

## Slide 15: Upcoming Reviews
Full BPAC Review of Belle II/Belle (Feb 12-14 [Mon-Wed], 2018 )
https://kds.kek.jp/indico/event/26523/
Draft presentations should have been posted a week early for internal review !!
With apologies to Herodotus, Thucydides, Sparta, Persia…
Need 9 months of operations and a fast-turn on.
We need more data !!!
Some scenarios
P. Urquijo

## Slide 16: Upcoming Meetings (incl. B2GM’s)
18th Belle II Software Workshop, May 14-18, 2018, DESY, Germany
https://kds.kek.jp/indico/event/26287/overview
June 18-22, 2018 at KEK, Belle II General Meeting
Oct 15-19, 2018 at KEK, Belle II General Meeting
Dates of Feb 2019 B2GM to be decided soon.

## Slide 17
Other Announcements
One of the giants of Belle II and Belle, Professor Yoshi Sakai is retiring from KEK effective March 31st, 2018. He will continue as a Belle II and Belle member as KEK emeritus but will be moving to an administrative position at IPMU in Kashiwa-no-ha.
H. Ozaki, the leader of tracking at Belle and author of TRASAN, important contributor to Belle II tracking is also retiring in March
But he will continue in a position at KEK.

## Slide 18
The KEK directorate has organized a flag raising ceremony for Israel at Tsukuba Hall with the Israel Ambassador to Japan and Prof. Abi Soffer on Feb 22, 2018
Last B2GM there was a ceremony for France.
More flag raisings

## Slide 19
Backup materials

## Slide 20
Photo: M. Friedl

## Slide 21
Photo: Alberto Aloisio
“Down the rabbit hole, QCSL entering a new world of science and discovery”
Reality

## Slide 22: SuperKEKB/Belle II schedule
・・・
2016
JFY2016
2017
2018
2019
JFY2017
JFY2018
JFY2019
Japan FY
Calendar year
Summer shutdown
(power saving)
Summer shutdown
(power saving)
phase 1
phase 2 (MR)
phase 3
MR renovation for phase 2, including
installation of QCS and Belle II
w/o QCS
w/o Belle II
w/ QCS
w/ Belle II (no VXD)
w/ full Belle II
DR commissioning
DR installation & startup
MR startup
VXD installation
HER start
LER start
(end Feb. – mid Jul. 2018)
Summer shutdown
(power saving)
Power saving
after mid July 2018
Assumes phase 3 operation
9 months/year
Oct. 2017
Jan 20, 2018: So far, we have followed this schedule. Due to delays in the endcap integration and ARICH cooling problem, lost ~two weeks.
HER startup: Feb 23rdMarch 5th.
Phase III can start in Feb 2019 (not Jan 2019).