|  |  |  |
| --- | --- | --- |
| Date23 .03 .2018 |  |  |
| Item 1: Karabo rollout processDescriptionTesting steps of a new Karabo release have to be discussed with AE-ITDM-DET | ActionHugo Santos is defining the steps with PGessler. This should be also done with the DET group and ITDM.Result/decision | WhoH. Santos |
| Item 2: Vacuum issue – revoking of beam permissionDescriptionThe beam permission is sometime lost without any clear reason – false alarm | ActionThere will be a meeting between AE and HSinn to clarify the issue and improve the interlock rules. Also, the possibility to display the interlock conditions in Karabo will be discussed.Result/decision | WhoH.Sinn\AE |