## Slide 1: Photon Run Coordinator

## Slide 2: SPB/SFX
Mirror installations in D02 (optics hutch). Reasonable progress so far, expected to take at least the whole of next week. No access to D02.
Work on injection systems according to the shutdown activity schedule. Next week external parties here for specific tests
SPB/SFX Tunnel activities will not happen in this shutdown
Follow up discussions with users soon - expect feedback
Preparation for next user experiment in progress (clean tent near hutch)
Coordination of all activities important, including rad safety related infrastructure
Large shutdown for cooling water intervention (vacuum / electronics / computing), for future it seems backup pump might have been sufficient to keep a few more devices running
Air con progress?? update please

## Slide 3: FXE

## Slide 4: Laser
SASE 1:
SASE1 (D07): Front-End damage recovery under progress
Front-end successfully replaced
re-seeding and optimization of high power amplifiers under way.

## Slide 5: CAS

## Slide 6: Detectors
Status of the LPD detector:
2 supermodules are repaired and ready for integration
quadrant power switch box and attached cabling to be checked and exchanged until Tue, 17th.
Detector ready for (Karabo) tests from there on again

## Slide 7: Advanced Electronics
SASE1 Tunnel
All loops except SPB and FXE were updated to last framework version.
Still waiting for input from Michaella, she wants to do a major changing in interlock conditions of SASE1 Vacuum loop.
Mahadi is working in the FXE loop with the Alio stage.

## Slide 8: ITDM
Broken Infiniband connection on one GPFS server - still need to be investigated. Resource issue - two experts got sick, move to next week.
one draw of disks (11 disks) in GPFS server was not visible. Fixed by IBM support. Electronic board exchanged.
DAQ tests with karabo 2.2.3. It seems to be fine so far.