## Slide 1: Ecal Status report

## Slide 2: mechanics
JINR people already proposed the first draft (1/7/21) of the frame. After discussion, the second version is under study
Tungsten planes design is finished and a small production has started. They will allow us to check few parameters (planarity, deformation under constraint,…). The results of these study can impact the frame design
Frame for the electronics : deeply discussed. Waiting for the size of the FEBs

## Slide 3: electronics
Redesign of the FLAME ASIC finished.
Production will start next year as foreseen
FEB card under design

## Slide 4: Sensors
Silicon sensors (CLIC) delivered and tested
GaAs sensors (standard) delivered and tested
GaAs with (with traces) delivered and tested
R&D on the gluing of the sensors on going

## Slide 5: Test beam 2021
Different types of sensors : Silicon, GaAs (standard and traces) ready
FEB : FLAME (version 2020) ready
DAQ : between three and five FPGA boards integrated with EUDAQ ready
Mechanics : frame ready (at DESY)
Tungsten planes : ready (at DESY)

## Slide 6: Reconstruction software (Shan)
Based on the reconstruction used for the reconstruction of simulated events
  Shan has already proposed different algo
  Mihal is also working on a clustering algo
  NN algo unber study

## Slide 7: In situ calibration
Reconstruction of cosmic muon under study
Use of the electron beam (without laser) under study
Need a dedicated discussion with the whole collaboration (trigger)