## Slide 1: Test beam

## Slide 2
Full test beam is from the 1/11 to the 15/11
The ECAL will have the second week : 8/11-15/11
Need to have a safety course (usually on the Monday morning) to be able to access the area.
  Louis is checking if possible to get the course with zoom on the 1/11
  If we have follow the course last year (TB 2020), do we need to follow a new one ?
We should have a place to prepare the sensors, the FEB,… before the TB.
  Installing sensors on frame
  Checking the elx
  …
Discussion about the tracker (we requested the ALPIDE)

## Slide 3: Proposition for the TB mechanics
If we need more W planes, we install it before the stack
Detectors
W planes
beam
How many FEB+DAQ will we have ?

## Slide 4
Detectors to test | Number of sensors
GaAs with traces | 2
GaAs without traces | 2
CALICE sensors (standard gluing) | 2
CALICE sensors (ACF gluing) | 2