## Slide 1: Testbeam ECAL, Responsibilies
Wolfgang Lohmann

## Slide 2: Planning2022 Schedule 2021, Responsibilities
Schedule
start Nov. 8 ( (Monday)
Sensors
Lab tests (characteristics of all pads)
Assembly (bonding, fan-outs, connectors)
Cables (HV)
Yan (arrival Nov. 7), delivery to desy with Yan
Front-end, readout
ASICs on PCB, connectors to sensors
FPGAs
Trigger and DAQ
Mechnical frame
Jakub, Nov. 7, with car)
TB 24

## Slide 3: Responsibilities
Data storage, bookkeeping
Disk space (1TB??)
Log-book (electronic)
Safety copies
Sasha and I
Adminitrative support at DESY
customs
Safety course
Contact to TB crew
Veta (arrival Nov. 7)
All people not employed by DESY need a negative PCR test!!!!

## Slide 4: Participation
TA Yan, Shan, …
AGH-UST Jakub, Marek ….
ISS Veta, Mihai
DESY Sasha, I
Safety courses
For experienced shifters it can be done remotly in the week before (Friday ?), but we have to fix the names now. I think to this category belong: Yan, Jakub, Marek, Veta, Sasha and I
New shifters have to attend the safety instructions Monday, Nov. 8, 1 pm, in the ATLAS control room, Building 1c/room O1.310 (1st floor),
This holds for Shan, Mihai ……..
DACHS Card needed, can be obtained in building 6, R110
Mon-Thu 8:00-12:00 and 13:00-16:00, Fri 8:00-12:00 and 13:00-14:00
Registration in the indico page (in preparation)
Names needed for the shifter list (8 people, tentative proposal)

## Slide 5: Equipment
use Alpide telescope is foreseen, the telescope crew is informed (Adrian Herkert)
(There will be the telescope stage plus 2 additional stages in the area)
craning of the calorimeter in the second week should not be a problem (Oliver Schäfer)
Dry nitrogen is available in all beam areas
We may move part of out equiment already Nov. 7 into the area (to be agreed with Louis)
During shifts: maximum two people in the hut !!!!
More questions???

## Slide 6: Participation