## Slide 1: EURIZON: WP5 Second Reporting Period and Current Status
February 10, 2023
EURIZON Annual Meeting
Andre Sailer (CERN)

## Slide 2: Different Lepton Collider Proposals
https://indico.ihep.ac.cn/event/17020/contributions/117889/
https://cds.cern.ch/images/OPEN-PHO-ACCEL-2019-001-2
https://cicpi.ustc.edu.cn/indico/contributionDisplay.py?contribId=22&confId=2760
STC
ILC
CLIC

## Slide 3: Task 5.1: SCT Internationalization

## Slide 4: SCT Internationalization/Outreach
November 18, 2021: SCT Partnership kick-off meeting
SCT website launched
Presentations at international workshops
Joint Charm Tau workshop

## Slide 5: Task 5.2: Accelerator Developments
Walid Kaabi (IJCLab)

## Slide 6: Plan of magnet activities
Prototype of B-COM magnet:
Pursue the work toward B-COM magnet complete specification.
Proceed to a thermal study and mechanical complete design
Ordering a B-COM magnet prototype to be measured and qualified, is still under discussion.
Challenges:
Prototype would now be made with an industrial partner (fabrication initially foreseen at BINP):
  Risk of over-cost regarding the budget foreseen.
  Long administrative process before purchase regarding the period left for the project (January 24).
We are looking for a magnetic measurement bench to made measurements and characterize the prototype (measurements initially foreseen at BINP).

## Slide 7: Plans on HOMs and cavity activities :
HOM couplers prototypes:
1 hook HOM coupler was 3D printed in polymer then Copper coated.
Now installed on a 2-cell 801.58 MHz copper cavity to test HOM coupler performance
Test will be performed also on Probe-type and DQW-type coupler currently under fabrication.
A 5-Cell copper cavity will be fabricated soon @Jlab (same design as the 1st Nb 5-cell cavity fabricated in 2017) to allow end group design optimisation and to test several HOM couplers combinations to assess the best HOM damping scheme.
Ultimately, we aim to fabricate Nb HOM couplers with optimised design and and install them on a new Nb 5-cell PERLE cavity with optimised end groups.
DQW-type
Probe-type
First Hook type polymer coupler 3D printed then copper coated, now installed in a double-cell Cu cavity for test

## Slide 8: 5.2 Summary
Design studies are progressing well, both for magnet and HOM technologies for Energy Recovery Linacs
Magnet prototyping is under discussion due to new challenges related to cost and timeline (loss of the expertise and capacity of fabrication & test at BINP)
HOM couplers prototyping will be made in the project timeline.
Special request addressed to project coordinator: Use the money initially allocated to Post-doc hiring (104 k€) to prototypes funding. Need to know how to formalize it.

## Slide 9: Task 5.3: Development of software for the design of an HEP detector
Andre Sailer (CERN)

## Slide 10: Software for Future Collider Studies (Key4hep)
Fully integrated framework for event generation, simulation (fast/parameterized, full), reconstruction, analysis
  “Turnkey Software Stack”
  Endorsed by ECFA Higgs/Electroweak/Top Factories studies (ILC, CLIC, FCCee experiments)
Integrating standard tools from HEP world
  Gaudi, DD4hep, podio, Geant4, ROOT, spack
Integration of existing tools (FCCSW, iLCSoft (k4MarlinWrapper)

## Slide 11: Software for Future Collider Studies
Continued developments
  Event Data Model evolution: e.g., necessary for drift chambers (cluster counting, cf. task 5.5)
  Integration of new state-of-the art tools: e.g., ACTS for track reconstruction
  Development of continuous validation system
Technical Student started this month to work on Distributed Computing (DIRAC) with focus for FCCee large scale MC production

## Slide 12: WP 5.4: Cylindrical RWELL as Inner tracker for SCTF
February 2023
G. Bencivenni, E. de Lucia
on behalf of
LNF-INFN, Ferrara – INFN, Torino INFN

## Slide 13: WP 5.4 Status Report – Detector construction
13
Prototype size
anode diameter = 168.5 mm
cathode diameter = 188.5 mm
active length = 600 mm
drift gap = 10 mm
B2B layout
Final concept
Project Status
Design completed
Components manufacturing completed
Detector assembly started
Cosmic ray test
Development of an ultra-light modular cylindrical μ-RWELL (C_RWELL) as inner tracker for Tau-Charm Factories.
The B2B layout (a double radial TPC – with a central cathode) is designed to have a very low material budget (0.86÷0.96% X0) and modular roof-tile shaped detector units, based on μ-RWELL technology.
A single gap C-RWELL prototype is under construction as demonstrator.

## Slide 14: WP 5.4 Status Report – Simulation: Detector Response Parametrization
14
The complete simulation of the C_RWELL includes also the response of the detector to the energy deposition, with the description of the formation of the electronic signal inside the detector
Simulation software developed for BESIII triple-GEM detectors → Adapted to m-RWELL detector (Parsifal tool-kit)
Simulate resistive configuration
Preliminary results from the comparison of simulation with experimental data show a good agreement

## Slide 15: EURIZON Task 5.5 Status
F. Grancagnolo
for
INFN Bari and Lecce

## Slide 16: Subtask 5.5.1 - Mechanical design of the IDEA drift chamber
Boundary conditions of the end-plate model
Pre-stressing of stays to compensate DC wires tension
Stays and spoke deformation (to be fully optimized)
Conceptual design of the IDEA drift chamber completed.
Preliminary FEA with homogeneous materials in conclusive phases.
Transition to composite materials undergoing.
Goal is to complete the full design by fall 2023 and to start construction of
  a full-length, 1/12 wedge, prototype before the end of 2023.

## Slide 17: Subtask 5.5.2 - FPGA-based fast digitizer for the cluster counting regime
some synchronization issues
yet to be solved
approach #1: KINTEX KCU105 + TEXAS ADC ADC32RF45
approach #2: CAEN VX2740 (VX2751, when available)
just received the
software license
to program our
cluster finding
algorithms
real signals read out with the AsoC chip, (used AWG with low performance: not all peaks detected)
approach #3: NALU Scientific ASoCv3

## Slide 18: Subtask 5.5.3 - Analysis of beam tests data for cluster counting
Beam test setup at CERN-H8
0.8 cm drift
1.8 cm drift
0.8 cm drift, 45°
Poisson distributions!

## Slide 19: Task 5.6: PID
Michael Düren (JLU Giessen)

## Slide 20
Task 5.6 (1.8.21-8.4.22): CREMLINplus: Development and design of a Particle Identification system for the SCT detector
FARICH prototyping
FDIRC prototyping
Bi-weekly intense cooperation by video conferences
Discussion and modification of PID detector design
Common development of Monte Carlo Simulations
Memorandum of Partnership signed by JLU Sept. 2021 as first non-Russian institution; discontinued March 2022
Chinese-Russian-European Workshop on Super Charm Tau Experiments

## Slide 21
Task 5.6 (9.4.22-31.1.23): EURIZON: Development and design of a Particle Identification system for a future flavour factory detector
FDIRC prototyping
Optimize FDIRC optics by using lenses instead of focusing mirrors and by including chromatic dispersion corrections
Monte Carlo simulations of a Disc DIRC Cherenkov Detector with Dispersion Correction
Study the use of SiPMs in single photon detection in RICH and DIRC detectors
System tests of a prototype FDIRC in the Giessen Cosmics station using reconstructed muons
“Cherenkov-Smile” from Cosmic Muons in DIRC prototype (Thesis Lisa Brück)
Channel
Example of a DIRC focusing
design with chromatic correction (Thesis Sophie Kegel)

## Slide 22: Deliverables and Milestones

## Slide 23: Outstanding Milestones and Deliverables
Relative Number in WP | Number | Name | Lead Beneficiary | Type | Dissemination Level | Due Date (in months)
D5.5 | D48 | Report on development of collider technologies for lepton colliders | CNRS-IJCLab | R | PU | 44
D5.6 | D49 | Final report on the software developments | CERN | R | PU | 44
D5.7 | D50 | Final report on R&D work on (low mass, modular) inner tracker for a detector at future lepton colliders | INFN | R | PU | 44
D5.8 | D51 | Final report on R&D work on central tracker for a detector at future lepton colliders | INFN | R | PU | 44
D5.9 | D52 | Final report on R&D work on charged particle identification systems at future lepton colliders | JLU | R | PU | 44
Number | Name | Lead Beneficiary | Due Date (in months) | Description
M28 | Construction and test of the inner tracker based on C-RWELL prototype | INFN | 40 | Conference contribution
M29 | Prototype of RF equipment for high power beam | CNRS-IJCLab | 42 | Conference contribution
M30 | Construction and test of the drift chamber prototype | INFN | 42 | Conference contribution
M31 | Prototype for PID system | JLU | 42 | Conference contribution

## Slide 24: Summary

## Slide 25: Summary
More details in https://indico.desy.de/event/37137/sessions/14728/
Despite difficulties progress has been made in all tasks
Reaching Milestones and Deliverables should be possible, maybe with delay of few months (4448?) to achieve more complete results

## Slide 26: Thank you for your attention!