## Slide 1: XFEL Accelerator R&D Proposal RP 3xx Mixed Diagnostic
Marc Guetg, Marie Kristin Czwalinna, Gianluca Geloni
27.06.2023

## Slide 2: Scope of the R&D Activity
Longitudinal phase space diagnostic is a critical for the operation of EuXFEL
  For nominal SASE operation
  Especially, for novel operation schemes like ASPECT, HXRSS and short pulse production
The goal of this project is to aggregate the various existing longitudinal diagnostic presently installed in the machine:
  Transverse Deflectors Injector / BC2 / [Post undulator]
  Diagnostic wakefield structure Post SASE2 / [pre SASE1]
  CRISP TL
  Photon spectrometer after each SASE line
  BCM At each bunch compressor
  BAM BC1 / BC2 / TL
The combination of elements is larger then the sum of them
Support of the instruments is outside of the scope of this project

## Slide 3: Deliverable of the R&D Proposal and it‘s benefit for the XFEL
I) Comprehensive documentation is created to compare and evaluate the existing diagnostic
  Creating a starting point to when to utilize which diagnostic
II) Creation of an operator usable tool in the BKR to asses the longitudinal space for documentation and tuning
  Over a large range of operational parameters
  Longitudinal diagnostic is a strong requirement for the setup of several novel operation modes
III) Stretch goal: Investigation of a parasitic tool which could run 24/7
  Depending on when the required diagnostic is available
  Anomaly detection

## Slide 4: Timeline of this R&D Activity
Date / Period | Milestone Description
Q2/2024 | PostDoc hired
Q3/2024 | Started to explore avenues of mixed diagnostics.
Q2/2025 | Explored different avenues of mixed diagnostics and present first results how they could improve our current understanding of the longitudinal phase space.
Q3/2026 | Completed a first prototype which is running in the BKR to collect useful feedback.
Q2/2026 | Completed the software as a standard diagnostic device running on a server. Improve upon the increased feedback. And reaching design specification.
Q3/2026 | Published the results for this virtual diagnostic

## Slide 5: Personnel Resource Needs of the R&D Project
An additional person will be required to drive this effort. There is already a good candidate within MXL
  Strong synergies with the existing S2E project (RP 321)
  Successful pilot project (Crystal Energy Scan Tool)
Additional expertise will be required from MXL, MSK, MPY, MCS & FPH
  Additional fixed FTEs are promised for by MSK
Part time operational shifts will be essential to guarantee a field usable product
Skill or Task Description | FTE | from | to
ML | 0.5 | 2024 | 2026
Beam dynamics | 0.15 | 2024 | 2026
Instrument support | 0.15 | 2024 | 2026
Operations (shifts) | 0.2 | 2024 | 2026

## Slide 6: Expenditure
Since this project will not support any Instruments we project
  5 k€/year for IT and travel
  20 k€ for unforeseen small technical infrastructure expenditure

## Slide 7: Resource and Cost Profile of Proposal
The scope of the project is likely to increase with positive results within the first years which would result in increased resource needs
Year | FTE | FTE Cost / k€ | Invest + Recurrent / k€ | Total Cost / k€
2024 | 1 | 66 | 12 | 78
2025 | 1 | 66 | 12 | 78
2026 | 1 | 66 | 12 | 78
Total cost of this activity |  |  |  | 234

## Slide 8: Summary
A better characterization of the longitudinal phase space of EuXFEL is a near term strategic focus point
  Both for standard operation as well as novel operation modes (ASPECT, HXRSS, …)
This proposal increases the efficiency of the existing diagnostic hardware by aggregating them to a mixed diagnostic
  Thereby increasing their momentary efficiency
  Evaluate and document applicable operational range and efficiency of existing longitudinal diagnostic
  Start optimization loop of existing HW with MSK
The project carries a low risk
  Experience from both MSK (CRISP) and MXL (RP 321 S2E)
Potentially, results are migratable to FLASH
Making the longitudinal diagnostic more accessible in the BKR