## Slide 1: WLCG Middleware Deployment Planning
Markus Schulz
CERN-IT-GT
July 2011

## Slide 2
Overview
Motivation
Current Situation
Strategy for WLCG

## Slide 3: Motivation
Similar discussion in February
  before EMI-1 release
  before start of EGI UMD staged rollout
Clarification is needed
Is the title correct??
  Who plans the middleware deployment?
    EMI?
      EMI has no infrastructure
      EMI develops, integrates and releases middleware
    EGI ?
      This is the Infrastructure

## Slide 4: Motivation
Who should drive the deployment planning?
  NGIs?
  Sites?
  User Communities?
  What has been written in EGI-TCB-UMD Release Plan?
  Non trivial to reach a working consensus
A WLCG strategy might help
  Focus the discussion in EGI
    and clarify where we differ
  Help to avoid conflict with the 90% customer

## Slide 5: Motivation
Do we have a WLCG Deployment Strategy?
  (or doctrine )
Do we need one?

## Slide 6: Current Situation (4 months later)
OSG and NDGF
  Managed their releases independently of EMI
  When will NDGF move to EMI-1 / UMD?
dCache
  gLite releases still include dCache
    Very limited usage
  dCache.org produce their own releases
    These are used and are popular
    Discussed at the WLCG-T1-Service Coordination M.

## Slide 7: Current Situation (4 months later)
gLite: gLite-3.2/1
  gLite-3.1 (SL4) almost dead
  gLite-3.2 (SL5)
    De facto coordination by Maria Alandes (CERN)
      Patch prioritisation in WLCG T1 Service Coordination Meeting
      New material is announced in several places
    Release preparation done by CERN
      About 48 FTE hours of effort per release
    Release frequently decreased
Build, test, repositories evolved, but no fundamental change
EGI coordinates the staged rollout of new material

## Slide 8: Summary
The gLite based WLCG sites are at gLite-3.2/SL5
  259/44
Some critical services are still on SL4
  FTS, WMS,... will migrate soon
EMI-1has been released
  missing services will be included soon
  Path structure and packaging is now in line with EPEL
The middleware product teams follow individual policies concerning back porting
  DPM, FTS, LFC, IS, dCache... stay functional identical
  WMS, VOMS, CREAM integrate new functionality in EMI-1 only
TO and most T1 run customized storage system
  updates in close collaboration with development teams
  Independent from EMI or EGI ( Castor, dCache)

## Slide 9: What else?
Methods to upgrade from gLite to EMI have been studied
  DPM and others tried this
  The process is complex and requires a de-installation of all gLite packages before the move to EMI-1 can be done
    this requires a re-configuration via YAIM
  Automation would be costly
  Procedure is error prone and not recommend it.....
  Re-installation is in most cases the way to go
  This leads often to service interruption
  For services with a lot of state data loss is a risk

## Slide 10: Other Impact?
On client nodes (UI/WN) libs and executables have been relocated
  Applications have to verify that they find them
First victim: Availability monitoring
  several site tests failed on emi-1
    the problem is understood and straight forward (naming changes)
  getting them fixed raised some questions
    In EMI the Product Teams are responsible for their probes
    There is no WN/UI Product Team
    EGI is in the process to provide the fix (Emir)
A plan for a controlled transition is needed

## Slide 11: Strategy (to be discussed)
Goal:
  Limit service interruptions and effort in deployment and operation
    especially during the current running period....
  Implement changes when sites/user benefit significantly
    Back-porting hardware support to RHEL-5 ends in December(https://access.redhat.com/support/policy/updates/errata/ )
    SL5 might not run on new hardware
Action:
  Use unavoidable interventions to re-sync with major middleware releases
  Provide feedback to EMI and EGI
  Recommend a transition plan to WLCG sites
  Provide the information in an official place
  EPEL should not used directly
    lack of control, EGI and WLCG should control what is used
  “WLCG emi-1” repository (controlled copy from EGI )
    allows to delay updates when needed

## Slide 12: Skeleton of a Transition Plan
Impact on users, operations and monitoring has to be minimised
Services:
  Those with little state move to EMI-1 at a convenient time ( BDII, CREAM-CE, WMS )
    move to new hardware etc.
  Catalogues and Storage elements should not move
    unless there is more to gain than to loose
Client Nodes:
  gLite-3.2 clients for CREAM, WMS and DM work with emi-1 and gLite  no pressure
  Recommendation: Leave WN/UI for 3 months
    use the time to verify that user and operations code works
    this is already an investment for the SL6 migration
    EGI provided designated test site for this transition

## Slide 13: Feedback to EMI/EGI
Moving critical components to SL6 should be a priority ( no need to wait until emi-2)
  to avoid impacting the hardware purchase
  EMI-1 on SL5 is just not attractive for sites on gLite-3.2 ...
WN/UI responsibility needs to be clarified
Transition to UMD has to take the users into account

## Slide 14: Next OS
Input to the discussion
  SL5 driver back-port ends this year
  LHC runs 2013 ( how long)
  Critical time for computing: LHC + 6 months
    data taking, first round conferences
  SL6 lifetime
  emi-2 spring 2012 SL6
Questions
  Should we wait until mid/end 2013 for the move?
    and move to a “well aged” SL6?
  Should we move earlier?
  Skip SL6 and push for SL7?

## Slide 15
Summary
“Business as usual” ended for gLite sites with the release of EMI-1/UMD 
The new world order will need some time to take over .....

## Slide 16: Discussion