## Slide 1: ARES Operation Meeting
Summary of week 33 / 2023
Frank Mayet, on behalf of the ARES crew

## Slide 2: Summary
Week 33
 | Monday 14th August | Tuesday 15th August | Wednesday 16th August | Thursday 17th August | Friday 18th August
Achievements | POLARIX cavity 1 connection to the waveguides | POLARIX cavity 1 connection to the waveguides FINISHED SH.E2 screen+mirror add-on installed | Setup of the ACHIP Stage 0 WP (long bunch) for 64 MV/m gun setpoint (instead of 74MV/m, which we had before) Transmission through DLA achieved | ACHIP laser re-aligned on the laser table in the tunnel ACHIP observation camera re-focused | Work on ACHIP Stage 0 WP  Transmission achieved; spatial alignment done; first timing scans
Difficulties |  |  |  | Timing setup camera did not work  Reboot of acclxsisrv03 fixed the problem (Genicam caches?) | 
Notes |  |  |  |  | 

## Slide 3: POLARIX Cavity 1 Connected

## Slide 4: SH.E2 Screen Addon Installed

## Slide 5: Schedule this week
Mon: Tunnel open
Rest of the week: ACHIP
Tasks:
  Re-establish ACIP stage 0
  Setup velocity bunching working point for stage 1
  Measure femtosecond rms bunch length using DLA
   WIN