## Slide 1: Collaborative Development
Martin Gaughran
Diamond Light Source, UK

## Slide 2: Contents
Part 1 – Agile Software Development
  Brief explanation of ideas and terminology
Part 2 – Collaborative Development Strategy
  Challenges and recommendations for cross-facility organisation

## Slide 3: Part 1 – Agile Software Development

## Slide 4: Overview
Why should you know about this?
Traditional software development
Agile software development
Common Agile terms

## Slide 5: Why should you know about this?
Agile methodologies are ubiquitous in modern software development
Understanding the process helps you interact with it
Tools and ideas are widespread

## Slide 6: “Traditional” Software Development
Most commonly “Waterfall” approach
One phase of development ends before the next can begin
Lack of flexibility
High probability of failure
Relic of management styles used for manufacturing and construction etc.
Requirements
Design
Implementation
Verification
Maintenance

## Slide 7: Agile Software Development
The Agile Manifesto is a key publication
A general approach, not prescriptive
Iterative development style
Self-organisation and improvement
Close cooperation between developers and users
Frequent delivery of working software
Individuals and interactions over processes and tools Working software over comprehensive documentation Customer collaboration over contract negotiation Responding to change over following a plan
That is, while there is value in the items on the right, we value the items on the left more.
Agile Manifesto

## Slide 8: Common Agile terms
Term
Definition
Term | Definition
Sprint | A single cycle of development. Usually between 2-6 weeks
Continuous Integration | Automatic and frequent “integration” of code changes from contributors into the codebase. Checks out branches and main to run tests
Continuous Delivery / Deployment | Automatic and frequent delivery / deployment of the current codebase
CI/CD Tools | Tools used for the above, such as GitHub Actions. These are generic utilities and used for other tasks as well

## Slide 9: Common Agile terms (part 2)
Term
Definition
Term | Definition
Scrum | Very common Agile framework for development. Designed for teams with 4-8 people
User Story | Natural-language description of a required goal, not a ‘feature’. Written from the perspective of an end user
Unit Testing | The lowest level of software testing. Focuses only on a single ‘unit’ in the codebase Used automatically in Continuous Integration and other Agile methods to verify software works correctly

## Slide 10: Any Questions?

## Slide 11: Part 2 – Collaborative Development Strategy

## Slide 12: Overview
Motivation
Common problems
Recommendations

## Slide 13: Motivation
Most people here have not participated in a software project like this before
We should look for advice from other individuals involved in similar work
We need to provide common ground for further discussion

## Slide 14: Second-System Effect
The second system is the most dangerous
It is a common issue with projects designed to replace existing systems
There is a tendency towards complicated solutions that are designed to meet too many disparate requirements
We need to identify the good things about our current solution and ensure they are carried forward, and
We should be cautious about scope creep

## Slide 15: Other frequent issues
Communication:
  How can we ensure that all members of this collaboration are heard?
  How can we identify a clear direction with so many separate facilities and individuals?
Prioritisation:
  The outlined project has a large scope - what are the priorities?
  What are the potential solutions?
  Where can we find direction in approaching these tasks?

## Slide 16: Recommendations - Part 1
Have small exploratory projects to look at pieces of the existing system
  Some work underway with Pytac
  These projects are intended as learning experiences – not for production use
1 or 2 organisations should drive development
  This is backed up by the experiences of others
  Could look at facilities with major upgrades

## Slide 17: Recommendations - Part 2
An individual personally invested in the project needs to be driving this process
  Technical skills not as important
  Need to have right attitude towards project
Ensure visibility of process, including:
  Use of Git / GitHub
  Shared (and comprehensive) meeting notes
  Regularly scheduled open zoom sessions

## Slide 18: Any Questions?