## Slide 1: ARES Operation Meeting
Summary of week 6 / 2024
Willi Kuropka, on behalf of the ARES crew

## Slide 2: Summary of week 6
Mon. 05.02. | Tue. 06.02. | Wed. 07.02. | Thu. 08.02. | Fri. 09.02.
PolariX conditioning was running over the weekend UKE experiments prep. Established 20MeV WP with max. 0.4pC | 20MeV dosimetry film irradiation for comparison PolariX conditioning from midday Triple on-crest 40pC WP established | Water tank experiment for depth-dose-dependence Removed water tank and reset stages in FL section 3 irradiation runs for pattern uniformity tests | Opened tunnel to retrieve the last dosimetry films Detached the cabling from the laser table Triple on-crest 20pC WP established for D3 detector tests Velocity bunching WP for short bunch characterization | More short-bunch characterization Velocity bunching until lunch Magnetic compression in the afternoon Opened tunnel for shutdown this week
Achievements
Difficulties
Notes

## Slide 3: 20MeV irradiation

## Slide 4: Water tank depth-dose measurement

## Slide 5: UKE pattern uniformity / D3 Cherenkov detector

## Slide 6: Velocity bunching – bunch length

## Slide 7: Magnetic compression – bunch length, LPS
Momentum
Longitudinal coordinate
Fully compressed
Not fully compressed

## Slide 8: Schedule and Plan for the Week
Week 7
If you want to learn or join the shift: please give the shift leader a call (BKR 2840 / SINBAD Box 2454)
Date | Shift Crew
12.02. | -
13.02. | tbd
14.02. | tbd
15.02. | tbd
16.02. | tbd
Baseplate exchange with installation of tubes for TWAC – pumping down EA section
Photocathode laser beam pointing stabilizer re-alignment
Re-evaluation of photocathode laser position on cathode