## Slide 1: Essnusb+ ANNUAL MEETING Hamburg – FRIDAY 27TH September 2024
GOVERNING BOARD meeting : 09H00 – 12h00
Chair: Aysel Kayis Topaksu

## Slide 2: AGENDA
Chair’s welcome
Approval of the agenda and verification of the presence of two-thirds of the Consortium Participants (quorum)
Report from the Project Coordinator (20', M. Dracos)
Report from the Scientific Leader (20’, T. Ekelöf)
Report from the DEB Coordinator (5’ , T. Tolba)
News from GB members and meeting’s participants (15')
International Advisory Panel : preliminary conclusions (30', IAP Chair)
2025 ESSνSB+ Annual Meeting (10')
Any Other Business

## Slide 3: REPORT FROM THE PROJECT COORDINATOR: PARTICIPATING INSTITUTES
Participant organisation name | Part. short name | Country | Representative
Centre National de la Recherche Scientifique | CNRS | France | E. Bouquerel
Université de Strasbourg | UNISTRA | France | 
Rudjer Boskovic Institute | RBI | Croatia | B. Kliček
Tokai National Higher Education and Research System, National University Corporation | NU | Japan | T. Fukuda
Uppsala Universitet | UU | Sweden | M. Olvegård
Lunds Universitet | ULUND | Sweden | J. Cederkal
European Spallation Source ERIC | ESS | Sweden | H. Danared
Kungliga Tekniska Hoegskolan | KTH | Sweden | T. Ohlsson
Universitaet Hamburg | UHH | Germany | T. Tolba
University of Cukurova | CU | Turkey | A. Kayis Topaksu
National Center for Scientific Research "Demokritos" | NCSRD | Greece | G. Fanourakis
Aristotelio Panepistimio Thessalonikis | AUTH | Greece | S. Tzamarias
Sofia University St. Kliment Ohridski | UniSofia | Bulgaria | M. Bogomilov
Lulea Tekniska Universitet | LTU | Sweden | D. Saiang
European Organisation for Nuclear Research | CERN | IEIO | I. Efthymiopoulos
Universita degli Studi Roma Tre | UNIROMA3 | Italy | D. Meloni
Universita degli Istudi di Milano-Bicocca | UNIMIB | Italy | F. Terranova
Istituto Nazionale di Fisica Nucleare | INFN | Italy | F. Pupilli
Universita degli Istudi di Padova | UNIPD | Italy | 
Consorcio para la construccion, equipamiento y explotacion de la sede espanola de la fuente Europea de neutrones por espalacion | ESSB | Spain | F. Sordo Baldin
+ PC, SC

## Slide 4: REPORT FROM THE PROJECT COORDINATOR: PREFINANCING
MIM = Mutual Insurance Mechanism
In EUROS |  |  | pre-financing | MIM | sent to institutes
 |  |  | 53.33% | 5.0% | 
Beneficiary | Requested EU contribution | Maximum grant amount |  |  | 
CNRS | 653 541,00 | 653 541,00 | 348 533,42 | 32 677,05 | 315 856,37
(AE) UNISTRA | 36 243,00 | 36 243,00 | 19 328,39 | 1 812,15 | 17 516,24
RBI | 159 416,00 | 159 416,00 | 85 016,55 | 7 970,80 | 77 045,75
UU | 341 308,00 | 341 308,00 | 182 019,56 | 17 065,40 | 164 954,16
ULUND | 36 444,00 | 36 444,00 | 19 435,59 | 1 822,20 | 17 613,39
ESS | 528 050,00 | 528 050,00 | 281 609,07 | 26 402,50 | 255 206,57
KTH | 115 250,00 | 115 250,00 | 61 462,83 | 5 762,50 | 55 700,33
UHH | 231 260,00 | 231 260,00 | 123 330,96 | 11 563,00 | 111 767,96
CU | 67 350,00 | 67 350,00 | 35 917,76 | 3 367,50 | 32 550,26
NCSR "D" | 60 106,00 | 60 106,00 | 32 054,53 | 3 005,30 | 29 049,23
(AE) AUTH | 54 400,00 | 54 400,00 | 29 011,52 | 2 720,00 | 26 291,52
UNISOFIA | 80 500,00 | 80 500,00 | 42 930,65 | 4 025,00 | 38 905,65
LTU | 134 000,00 | 134 000,00 | 71 462,20 | 6 700,00 | 64 762,20
CERN | 236 000,00 | 236 000,00 | 125 858,80 | 11 800,00 | 114 058,80
UNIROMA3 | 52 206,00 | 52 206,00 | 27 841,46 | 2 610,30 | 25 231,16
UNIMIB | 76 920,00 | 76 920,00 | 41 021,44 | 3 846,00 | 37 175,44
INFN | 73 311,00 | 73 311,00 | 39 096,76 | 3 665,55 | 35 431,21
(AE) UNIPD | 1 612,00 | 1 612,00 | 859,68 | 80,60 | 779,08
ESS BILBAO | 62 083,00 | 62 083,00 | 33 108,86 | 3 104,15 | 30 004,71
 | 3 000 000,00 | 3 000 000,00 | 1 599 900,00 | 150 000,00 | 1 449 900,00
Interim payment 1
204 496,66
18 590,23
45 361,75
133 340,80
39 895,04
58 756,36
2 091,04
35 662,40
15 411,84
38 707,23
7 317,10
23 016,13
13 799,76
852,25
23 214,74
18 662,08
1 117,45
0,00
20 709,78
701 002,64

## Slide 5: Report from the project coordinator: DELIVERABLES
4 first Deliverables already submitted
  Data Management Plan (DMP) 30/06/2023 (approved EU)
  Plan for Dissemination and Exploitation (PDE) 30/06/2023 (approved EU)
  Initial Facility Parameters 31/08/2023 (approved EU)
  Optimise the ESSnuSB+ horn design and its pulse generator 30/06/2024
Coming deliverables
WP3 | D3.2 | Design of the pion extraction and focusing systems | UNISTRA | 31/12/2024
WP4 | D4.1 | Review of the LEnuSTORM operation scheme | UU | 31/12/2024
WP5 | D5.1 | Preliminary design of the LEnuSTORM/monitored beam near detector | RBI | 30/11/2024
WP6 | D6.1 | Design of the LEMNB transfer line | UNIMIB | 31/12/2024

## Slide 6: Report from the project coordinator: MILESTONES
6 were achieved:
Review of 1st year achievements, deliverables & costs, (all WPs), CNRS;
First design of the hadron collector (WP3), CNRS;
Identification of requirements for LEnuSTORM / monitored beam near detector (WP5, WP4, WP6), RBI;
Identification of the location and layout of the LINAC transfer line (WP6), UNIMIB;
Identification of non-beam physics scenarios (WP5), RBI;
Evaluation of the LEnuSTORM requirements and parameter range (WP5, WP4, WP3), UU.
1 was postponed until 31/03/2025 (month 27) postponement approved by EU:
Implementation of the static focusing system in MADX and G4beamline (WP6), UNIMIB.

## Slide 7: Report from the project coordinator: CHANGES IN Various MEMBERSHIPS
GB:
ESS is now represented by Håkan DANARED;
WP5:
Monojit Ghosh becomes Coordinator and Georgios Fanourakis becomes Co-Coordinator;
EC:
Georgios Fanourakis becomes a new member of the EC;
ESFRI Task Force: Implementation strategy task force
Budimir Kliček becomes Chair of the Task Force and invited member of the Management Team.

## Slide 8: CHANGES IN Various MEMBERSHIPS
IAP:
replace Gerardo D'Auria (WP2);
add Mathieu Perrin-Terrin for WP6 assessment (IAP request) ⇒ 6 IAP members?
  CPPM Marseille, https://mperrint.web.cern.ch/
  involved in the KM3NeT the NA62experiments, developing a new experimental method - the tagging - to study neutrinos at particle accelerators.
  opinion of WP6?

## Slide 9: PROJECT Continuous report
REMINDER! in order to complete the EU continuous report (picture below), please send systematically to Carole information about the external events you attended to disseminate the project.

## Slide 10: Report from THE Scientific Leader

## Slide 11: Report from the DEB Coordinator

## Slide 12: NEWS FROM GB MEMBERS & PARTICIPANTS

## Slide 13: International Advisory Panel: Preliminary conclusions

## Slide 14: 2025 ESSnuSB+ ANNUAL MEETING
  Proposal:
  Where? CNRS, Strasbourg
  When? 13-17 October 2025
any other proposal?

## Slide 15: Any other business
  …