## Slide 1: Example of a major detector project at CERN: the HGCAL (High Granularity Calorimeter) for the CMS Experiment
Dave Barney, CERN

## Slide 2: Birth: From necessity to concept
It starts with a need:
The need: ~2013: the HL-LHC project is approved and the CMS detector is expected to perform well until 2041
  ~15 years longer than originally planned; 10x more radiation & collisions 10x more complex than originally planned  need some new major detectors, e.g. Endcap Calorimeters to withstand the radiation/complexity, be affordable and fit in the present envelope. And have performance at least as good as present calorimeters
Concepts then form in the CMS community, with different proponents and different technologies. And, for each one, look at the feasibility:
  Consult with a few physicists and engineers (mechanical, electronic, IT)
  Explore potential performance - in very basic terms – perhaps not even with a simulation
  Are the materials proposed radiation tolerant?
  Can it fit physically?
  What would be the environmental needs? (cooling, services)
  Can it be built on the required timescale and with a reasonable cost?
  Is there interest from the community to participate?
if the project looks feasible, start to gather a community of potentially-interested institutes and start to build an organization and MoU table (Memorandum of Understanding – who will do what)
Flesh-out the concept to move into a Conceptual Design Review with CMS-internal reviewers
  projects are reviewed by expert teams of physicists and engineers and a down-select is performed to choose only the most promising
Go through some R&D to prove viability (or not) on performance, technical and financial implications; in parallel strengthen the community
Second down-select to move to an "approved" project

## Slide 3: Adolescency: concept to construction

## Slide 4: Difficult teenage years!

## Slide 5: Maturity: installation & commissioning