Working uDWC v1.2

Group members: M. Kudła, P. Barmuta, K. Czuba, M. Hoffmann.

- It was already decided that the version with attenuators will be sent to production

- The name will be changed from DWC3800FR 1.0 to DWC3800v1.2 (to avoid multiplying branches)

- SMA connectors on the front panel should be changed to edge mounted type with pins on the level of PCB

- The problem with mismatch comes most likely from wrong PCB layout around connector

- MK and MH contacted the connector manufacturer for reference layout design for the connector

- If not available do 3D simulations

- Somebody (tbd.) must prepare a test board for the reference design or 3D simulations results ASAP. Boards must be sent to production at the beginning of January!

- Dominik is responsible for collecting all change requests and updating decisions and board status. Put it in the N drive.

- The digital communication (~100 Mbit/s) over the DWC must be tested. It has never been tested before!

- MK will contact MR Weber and order new connectors

- Below is the list of review list for the DWC done by MK, FL, DS, PB:

0. RF input signals matching to do, 
1. RF backplane connector not stable mechanically, 
2. Q1, Q2 foot print to correct, 
3. AC 2 (?) not changed, 
4. J3 solder stop issue, 
5. P1,2,4,5 - no solder stop, 
6. P3 soldering technique to be fixed, actual not acceptable, 
7. after correction board has to be cleaned, 
8. solder stop on bottom side (I dont know now what it means), 
9. RJ45 signals to close to RF signals, without separation - must be redesigned, 
10. lack of several holes for screwing housing on the bottom of board, 
11. check for housing  fixation necessary, 
12. design of front panel has to be placed on N disk and given to Daniel to start production if no doubt of dimensions...