## Slide 1: Porting: Lessons learned and plans for Monte Bianco and beyond
Cristina Aiftimiei (INFN)
    EMI Release Manager
Andrea Ceccanti (INFN)
    SA1 WP Leader
  4th EMI All-Hands Meeting
  Hamburg, 8th – 10th May. 2012

## Slide 2: Outline
Essential ingredients
The Matterhorn porting challenges
Lesson learned
Y3 plans

## Slide 3: Essential ingredients
Knowledge of specific platform packaging policies
Clear procedures
Stable tools
Progress monitoring

## Slide 4: Matterhorn porting challenges

## Slide 5: Lessons learned – SL6 porting
SL6 is NOT SL5 !
  Several subtle changes that made our life harder
    tomcat5 to tomcat6
    Libcurl/nss (instead openssl)
    Bouncycastle 1.46: Revision release, HUGE changes From BC release notes: "It's not a simple drop in like previous releases, if you wish migrate to it you will need to recompile your application.”
    YUM repository handling changes
      impact on tools and configuration

## Slide 6: Lessons learned – Deb6 porting
Debian6 is not SLx!
  No experience:
    steep learning curve for PTs and ETICS developers
  Not perceived as an high priority objective
    No clear requirement from our customers
    SL6 porting, maintenance and development were enough to fill PTs agendas

## Slide 7: Y3 plans - Debian6
Tools (modulo small bugs) are now stable
  No major new functionality will be added in the third year
All clients ported before October
  Porting closely monitored on a weekly basis

## Slide 8: Y3 plans
EMI presence on main upstream repositories
  EPEL/Debian repositories:
    Managing EMI packages in EPEL
    Assess current status:
      a survey will be setup in the next weeks
    Work towards EPEL compliance leveraging SA2 RPMLint and Lintian monitoring
      this gets more priority in year 3 for SA1
  Maven central:
    Maven Central submit process
    push EMI Java APIs on Maven central
      follow CANL example

## Slide 9: Y3 plans
Goal – “binary packages of a high enough level of maturity and maintained by expert open source packagers are distributed via officially endorsed repositories like EPEL, Debian, Fedora, Maven Central”
  Achieve by:
    “high level of maturity” ~ 100% EPEL compliance (Rpmlint) & srpms maintained by PTs (packager) → target EMI 2
    “expert open source packagers” ~ PTs own “packager” or “trusted” packager maintain/push to endorsed repositories → target EMI 3
Y3 - Building & Packaging strategies:
  Assess who's still using the ETICS packager (June)
  All builds are done from source packages (October)
    ETICS role is to fetch src package from external repo (EPEL/ PT internal)
      and run mock/pbuilder on it

## Slide 10
Thank you
EMI is partially funded by the European Commission under Grant Agreement INFSO-RI-261611