## Slide 1: Monte Bianco DRAFT roadmap
Balázs Kónya, Lund University
on behalf of JRA1/SA1/SA2
4th EMI All-hands, Hamburg, 8-10 May 2012

## Slide 2: Draft Schedule
Matterhorn released – 18 May 2012!
Monte Bianco – 28 Feb. 2013
Development tasks
  All for EMI 3 defined and tracked in the dev tracker – 29 June 2012
EMI Policies
  changes expected –End of June 2012
Tools
  No major changes foreseen
  Improve stability by conitnuos monitoring
Monte Bianco release tracker entries
  Cristina will add EMI 3 release tasks – July 2012
No new platform porting
  All porting activities (Debian) will be completed as EMI 2 Updates
  Extra porting effort for “shared” components (e.g. GFAL, voms, gridsite)
Development code freeze:
  Base components – 19. Oct 2012
  All other components – 23 Nov. 2012