dCache plans for next 6 months
Paul Millar
LSDMA WP1, 2013-05-17

---
Running IdP at DESY
- Run a service at DESY that allows AuthN via SAML Web-Profile:
  - Service will allow DESY users to identify themselves.
  - Would like to test this with AuthN login from remote services.
- Initially a test instance
  - May not be production quality straight away
    - it's a learning experience
- But will become a supported service
  - Medium-term will be part of DFN-AAI
  - Will continue to support LSDMA-WP1 outside of DFN-AAI, as necessary.

---
Run an HTTP service at DESY
- Allow people to log in with WP1 IdPs.
  - This will allow user to gain additional rights, compared to anonymous access.
- Expected features (in roughly order of availability):
  - read files based on
    - identity,
    - Group-membership (from group info from IdP),
  - write files based on identity/membership,
  - modify permissions (ACLs) to allow sharing of files.

---
Run an FTP service at DESY
- Same files as HTTP service
- Authn via MyProxy-OAuth generated certificates:
  - Allows people to transfer files via Globus Online
  - Requires someone to run a MyProxy-OAuth service.
- Test transferring files between this service and
  - laptops (via Globus Connect)
  - other FTP servers.