## Slide 1: Board Status Overview
DRTM-AD84, DFMC-MD22, DFMC-AD16
Robert Wedel
Follow-up Meeting on MTCA.4 Board Development Nr. 2
Hamburg, 15.10.2013

## Slide 2: DRTM-AD84
Revision 3.0 ordered (delivery problem of 1 IC)
Board will be shipped in CW 43
Revision 3.1 must be prepared (RTM housing don’t fit)

## Slide 3: DFMC-MD22
Revision 1.0 tested with 50m Cable (Motor drivable, Encoder readable)
Revision 2.0 in Production (at DESY around 28.06.)
350,- per Card
FPGA-Code changed and ready for test
Revision 2.0 tested (all working)
Revision 2.1 will be prepared to be 100% compatible to all FMC-Carry

## Slide 4: DFMC-AD16
Design finished
Data at Company to get an offer
Price around 550,- per Card
Card available mid of September
Card in production, will be shipped in CW43 (same problem like AD84)

## Slide 5: Common MSK firmware framework?
?