## Slide 1
Ulrich Parzefall
University of Freiburg
Lessons learned: what we dare not discuss in public

## Slide 2: The Rules of the Game
“Though shalt keep it simple”
Integration by design
Plan QA at design stage
Design with industry, using standard design rules (esp. Hybrids)
Avoid single-vendor solutions
Tight tolerances need proper justification
Plan services carefully. Must include planning for installation (limited access (space and time)).
If your readout system has a bottleneck in it, it is much better if it is OFF detector rather than ON detector.

## Slide 3: Introduction
This is not a proper presentation
Merely a kick-start for discussions
List of items where we might bend the rules

## Slide 4: Single-Vendor-Items
Si-Strip Sensors
  We did depend on HPK for many years, and still do
  At present we try to find 1-2 additional suppliers (Infineon + X + …..)
  success unclear

## Slide 5: Single-Vendor-Items
Hybrids
  Can be tricky, CMS design seems to not have much choice
Glues
  How many conductive glue choices do we have ?

## Slide 6: Logistics / Shipping
ATLAS German Endcap:
3 sites produce modules
2 sites mount modules on the Petal core
DESY Z will produce 2000 modules and ship them to DESY HH for mounting on core
Lots of testing, packing, shipping…
Could there be a simpler solution ?

## Slide 8: The Key Lessons -
Nnn