Collaboration Workshop 12/05/14 – DESY – confidential content

Board name / revision	: 	FRED Revision B

FIL

Boards used in 	: 	WP02+WP18: All 19” Boxes - 100 PCS

Project scheduled 	:	May 2014

Responsible Designer 	: 	Ewa Janas, Jacek Góralczyk, Michael Fenner

Board status		:	☐  Specification,  	☐ Design,                  ☐ Prototype,              ☐ Debugging,

☐ Licensing,         	  Pre-production,  ☐ Documentation,   ☐ Mass-production

Board tests status	:	  Laboratory,	 ☐ Test-stand,	  ☐ FLASH, CMTB	           ☐ By manufacturer

Board support package exits ,      Application firmware exists ,

Documentation status	: 	  Production files are generated (FP, STEP, Gerber, Assembly, Layer-stack, Datasheet, User-Manual)

Files stored in SVN

All bugs are reported in Redmine or FailureReports.docx

☐  Test procedures for production defined

☐  Internal manual exists

Working style		:	Board was worked-out in a well-defined sequence according to the

☐  Group board design working-plan was used,

Guideline Design Rules were used,

☐  A project time schedule plan exists

Current problems 	:	  Unclear requirements,  ☐ Unclear interfaces

☐ Mechanical issues,     ☐ PCB is not fully assembled

Actions needed to finish project:

1. Validate Rev. B

2. Design new FP Board (1 day)

3.

4.

☐  PCB rule violations,    ☐ PCB manufacturer problems,   ☐ PCB debugging

☐   EMI PCB problems,    ☐  EMI crate problems

☐  other technical problems:

New revision of board :	☐ Yes, because of

New FP Board Requested (unclear requirements)

Delay caused by 	:	 Changing requirements during design workflow

☐ Purchase or delivery problems,  ☐ DESY administrational delays,  ☐ Industrial delays

☐ Man-power problems

☐ other reasons:

Collaboration Workshop 2014 – confidential

Frank Ludwig (DESY) , Michael Fenner (DESY)