Collaboration Workshop 12/05/14 – DESY – confidential content

Board name / revision	: 	DAMC-FMC20 / Rev. B

FIL

Boards used in 	: 	WP18: Optical Synchronisation incl. Motor and Piezo control + communication  – 30 PCS

Project scheduled 	:	Q2 2014

Responsible Designer 	: 	Jaroslaw Szewinski, Stefan Korolczuk, Grzegorz Boltruczyk

Board status		:	☐  Specification,  	☐ Design,                  ☐ Prototype,             ☐ Debugging,

Licensing,         	  Pre-production,  ☐ Documentation,   ☐Mass-production

Board tests status	:	  Laboratory,	☐ Test-stand,	     ☐ FLASH, CMTB	           ☐ By manufacturer

()  Board support package exits ,     ☐ Application firmware exists

Documentation status	: 	  Production files are generated (FP, STEP, Gerber, Assembly, Layer-stack, Datasheet, User-Manual)

Files stored in SVN

☐  All bugs are reported in Redmine or FailureReports.docx

☐  Test procedures for production defined

☐  Internal manual exists

Working style		:	Board was worked-out in a well-defined sequence according to the

☐  Group board design working-plan was used,

☐  Guideline Design Rules were used,

☐  A project time schedule plan exists

Current problems 	:	☐  Unclear requirements,  ☐ Unclear interfaces

Mechanical issues,      PCB is not fully assembled

Actions needed to finish project:

1. Fully Assembly + Full Test

2. Teststand

3. Licensing BSP + Demo

4. Documentation

☐  PCB rule violations,    ☐ PCB manufacturer problems,   ☐ PCB debugging

☐  EMI PCB problems,    ☐  EMI crate problems

☐  other technical problems:

Si5338A-A-GMR is EOL

New revision of board :	 Yes, because of

Mechanical Issue with FMC Modules sticking out by 1 mm

Delay caused by 	:	☐ Changing requirements during design workflow

☐ Purchase or delivery problems,  ☐DESY administrational delays,  ☐Industrial delays

☐ Man-power problems

☐ other reasons:

Collaboration Workshop 2014 – confidential

Frank Ludwig (DESY) , Michael Fenner (DESY)