Collaboration Workshop 12/05/14 – DESY – confidential content

Board name / revision	: 	DAMC-DS800 / 1.0

FIL

Boards used in 	: 	WP02: XFEL Lifetime management, XFEL High order Mode detection, CW-Synchronization - 100 PCS

Project scheduled 	:	Q2 2014

Responsible Designer 	: 	Samer Bou Habib

Board status		:	☐  Specification,  	☐ Design,                    Prototype,             ☐ Debugging,

☐  Licensing,         ☐  Pre-production,  ☐ Documentation,   ☐ Mass-production

Board tests status	:	  Laboratory,	 ☐ Test-stand,	 ☐ FLASH, CMTB,	    ☐ By manufacturer

☐  Board support package exits ,     ☐  Application firmware exists ,

Documentation status	: 	☐  Production files are generated (FP, STEP, Gerber, Assembly, Layer-stack, Datasheet, User-Manual)

Files stored in SVN

☐  All bugs are reported in Redmine or FailureReports.docx

☐  Test procedures for production defined

☐  Internal manual exists

Working style		:	Board was worked-out in a well-defined sequence according to the

☐  Group board design working-plan was used,

☐  Guideline Design Rules were used,

☐  A project time schedule plan exists

Current problems 	:	☐  Unclear requirements,  ☐ Unclear interfaces

Mechanical issues,     ☐ PCB is not fully assembled

Actions needed to finish project:

1. Test and Characterize Rev. 1

2. Migrate to DESY Library

3. Correct Design Rule Violations

4. Make FP, Docs, etc.

PCB rule violations,    ☐ PCB manufacturer problems,   ☐ PCB debugging

EMI PCB problems,      EMI crate problems

☐  other technical problems:

Tests pending, Design Rule Violations,  Mixed Libraries

New revision of board :	  Yes, because of

Short Circuits

Delay caused by 	:	☐ Changing requirements during design workflow

☐ Purchase or delivery problems,  ☐ DESY administrational delays,  ☐ Industrial delays

Man-power problems

other reasons:

No Design Review

Collaboration Workshop 2014 – confidential

Frank Ludwig (DESY) , Michael Fenner (DESY)