Collaboration Workshop 12/05/14 – DESY – confidential content

Board name / revision	: 	NAT-RPM-PSC

FIL

Boards used in 	: 	WP02+WP18: uLOG Power Supply, Piezo Power Supply - 100 PCS

Project scheduled 	:	June 2014

Responsible Designer 	: 	Annika Rosner, Michael Fenner, Tomasz Jezynski

Board status		:	 Specification,  	 Design,                  ☐ Prototype,              ☐ Debugging,

☐ Licensing,         	 	☐ Pre-production,   ☐ Documentation,    ☐ Mass-production

Board tests status	:	☐  Laboratory,	 ☐ Test-stand,	  ☐ FLASH, CMTB	           ☐ By manufacturer

☐  Board support package exits ,     ☐ Application firmware exists ,

Documentation status	: 	☐  Production files are generated (FP, STEP, Gerber, Assembly, Layer-stack, Datasheet, User-Manual)

☐  Files stored in SVN

☐  All bugs are reported in Redmine or FailureReports.docx

☐  Test procedures for production defined

☐  Internal manual exists

Working style		:	Board was worked-out in a well-defined sequence according to the

☐  Group board design working-plan was used,

☐  Guideline Design Rules were used,

☐  A project time schedule plan exists

Current problems 	:	☐  Unclear requirements,  ☐ Unclear interfaces

☐ Mechanical issues,     ☐ PCB is not fully assembled

Actions needed to finish project:

1. Finalize Requirements Docs

2. Test N.A.T. Hardware

3. Design 100V PM

4.

☐  PCB rule violations,    ☐ PCB manufacturer problems,   ☐ PCB debugging

☐  EMI PCB problems,    ☐  EMI crate problems

☐  other technical problems:

New revision of board :	☐ Yes, because of

Delay caused by 	:	 Changing requirements during design workflow

☐ Purchase or delivery problems,  ☐ DESY administrational delays,  ☐ Industrial delays

Man-power problems

other reasons:

Clear Requirements too late, former Workflow wit N.A.T.

Collaboration Workshop 2014 – confidential

Frank Ludwig (DESY) , Michael Fenner (DESY)