|  |  |  |
| --- | --- | --- |
| Date13 .04 .2018 |  |  |
| Item 3: MPS panels in the BKRDescriptionThe meaning and understanding of such panels has to be improved, both on XFEL and DESY side. | ActionThe panels are being cleaned up.Result/decisionDiscussion started. This will take long. It makes sense to review the status in a couple of weeks. | WhoH. Sinn / PRC |
| Item 4: Beam permission lost – broken interlockDescriptionThe beam permission in SPB and FXE was lost due to a problem of interference between laser and radiation interlock. In the case of SPB the machine lost 6 hrs. to recover. | ActionThe problem was discussed with SRP and the interference problems are going to be solved during the shutdown. SRP (E. Boyd must always be informed when a triggering of the interlock takes place )Result/decisionReconfiguration of the laser Interlock took place on Monday. ISSUE CLOSED. | WhoSRP |
| Item 5: Cooling system problemDescriptionThere was a problem with the cooling system by MKK on 04.04. around 6 AM. The problem was not communicated properly to ITDM with the result that 2 power supplies were fried. | ActionSRP will follow up with DESY requiring XFEL to be immediately informed about such accidents and to get a written report. In addition, LKersting will also have a meeting with H.P. Jensen (DESY)Result/decisionA meeting took place. The outcome is not clear.  | WhoSRP |